Framework Agreement no. 23/22.08.2011

for the evaluation of Structural Instruments between 2011-2015

Lot 1 - Evaluations

Subsequent Contract no. 12
“Ex-ante evaluation of the Sectoral Operational Programme Large Infrastructure”

Final Ex- Ante Evaluation Report

Project implemented by:

GEA Strategy & Consulting - NTSN CONECT - CPD

31 May 2015

Table of Contents

List of abbreviations	3

Preamble	5

Project Synopsis	6

Evaluations Questions	6

Presentation of Responses to the Evaluation Questions	7

Introduction	8

1.	Programme’s strategy /Contribution to Europe 2020 strategy	9

1.1.	Transport	9

1.2.	Environment	19

1.3.	Energy	24

2.	Internal coherence	30

2.1.	Transport	30

2.2.	Environment	36

2.3.	Energy	46

3.	Consistency of financial allocations	52

3.1.	Transport	52

3.2.	Environment	58

3.3.	Energy	63

4.	Indicators	66

4.1.	Transport	66

4.2.	Environment	77

4.3.	Energy	86

5.	Performance framework	94

5.1.	Transport	94

5.2.	Environment	98

5.3.	Energy	103

6.	Implementation system	107

7.	Horizontal principles	110

8.	Strategic Environmental Assessment	113

Annex 1 – Previous recommendations	117

# List of abbreviations

| AA | Appropriate Assessment |
| --- | --- |
| ANRE | National Authority for Energy Regulation |
| ANRSC | National Authority for Community Services of Public Utility (Romanian acronym) |
| CEF | Connecting Europe Facility |
| CF | Cohesion Fund |
| CFR | National Railways Company (Romanian acronym) |
| CNADNR | National Company for Motorways and National Roads (Romanian acronym) |
| CPR | Common Provisions Regulation |
| CSF | Common Strategic Framework |
| DH | District heating |
| EARDF | European Agriculture and rural Development Fund |
| EC | European Commission |
| ECU | Evaluation Central Unit |
| EGO | Emergency Government Ordinance |
| ENV SOP | Environment Sectoral Operational Programme (2007-2013) |
| ERDF | European Regional Development Fund |
| ESC | Evaluation Steering Committee |
| ESIF | European Structural and Investment Funds |
| ER | Evaluation Report |
| EU | European Union |
| EUR | Euros |
| EUSDR | European Union Strategy for the Danube Region |
| FI | Financial Indicator |
| FR | Final Report |
| GHG | Green House Gases |
| GIES | General Inspectorate for Emergency Situations |
| GTMP | General Transport Master Plan |
| IB | Intermediary Body |
| ICT | Information and Communication Technology |
| IE | Interim Evaluation |
| IR | Inception Report |
| KAI | Key Area of Intervention |
| LIOP | Large Infrastructure Operational Programme |
| MA | Managing Authority |
| MEF | Ministry of European Funds |
| MS | Member States |
| NARW | National Administration Romanian Waters |
| NIS | National Institute for Statistics |
| NPRD | National Programme for Rural Development |
| NRP | National Reform Programme |
| NTM | National Transport Model |
| OI | Output Indicator |
| OP | Operational Programme |
| OP TA | Technical Assistance Operational Programme |
| p.e. | Population equivalent |
| PA | Partnership Agreement |
| PAF | Prioritised Action Frameworks |
| PPP | Private Public Partnership |
| RI | Result Indicator |
| ROP | Regional Operational Programme |
| SEA | Strategic Environmental Assessment |
| SI | Structural Instruments |
| SMIS | Single Management Information System |
| SO | Specific Objective |
| SOPT | Sectoral Operational Programme Transport (2007-2013) |
| TA | Technical Assistance |
| TEN-T | Trans-European Transport |
| TO | Thematic Objective |
| ToR | Terms of Reference |

# Preamble

The present document represents the Draft Final Ex-Ante Evaluation Report for the Large Infrastructure Operational Programme for the project “Ex-ante evaluation of the Sectoral Operational Programme Large Infrastructure”, under Contract no. 12/23/11/27.01.2014 (Subsequent Contract No. 12 under Lot 1 of the Framework Agreement nr. 23/22.08.2011 “Evaluation of Structural Instruments, 2011-2015”) between the Ministry of European Funds (the ‘Contracting Authority’ and ‘the Beneficiary’) and the consortium formed of GEA Strategy & Consulting (leader), NTSN CONECT and  CPD Ltd. (the ‘Consortium’ /the ‘Contractor’).

This is the final draft of the Report which provides an evaluation of the full version of the Large Infrastructure Operational Programme dated 19 May 2015.

# Project Synopsis

| Project Title | “Ex-ante evaluation of the Sectoral Operational Programme Large Infrastructure” |
| --- | --- |
| Project Number | Framework Agreement 23/22.08.2011 / Subsequent Contract no. 12/23/11/27.01.2014 |
| Beneficiary Country | Romania |
| Beneficiary | Ministry of European Funds, Directorate General for Analysis, Programming and Evaluation |
| Contracting Authority | Ministry of European Funds |
| Budget | 888.749,37 lei (including VAT) |
| General Objective | The general objective of the evaluation is to bring real added value and to improve the quality of the Sectoral Operational Programme Large Infrastructure, to be negotiated with the European Commission, according to the new regulations on CSF funds 2014-2020 and provide judgments and recommendations on aspects related to programming. |
| Specific Objective | The specific objective of the evaluation exercise is to help ensure the OP contribution to the EU strategy for smart, sustainable and inclusive growth, according to the selected thematic objectives and priorities, taking into account the national needs. |
| Commencement date | 27.01.2014 |
| Project Duration | 12 months (extended with additional 6 months) |

# Evaluations Questions

Q1. To what extent there is consistency between the selected thematic objectives, priorities and corresponding objectives of the program, on one hand and the Common Strategic Framework, the Partnership and country-specific recommendations under Article 121 ( 2) of the Treaty and the relevant Council recommendations adopted under Article 148 (4) of the Treaty? To what extent is there consistency with other policies (strategies) relevant?

Q2. How is the internal coherence of the program ensured? Are the suggested forms of support the most adequate?

Q3. To what extent the budgetary allocation corresponds to the OP objectives?

Q4. To what extent the indicators proposed in the program are relevant and clear?

Q5. How will the expected outcomes contribute to the results? To what extent the results are influenced by external factors, including the other existing instruments? Are the quantified target values of the indicators realistic, versus the expected support from the CSF?

Q6. To what extent the indicators and intermediary and final targets (milestones) selected for the performance framework are adequate?

Q7. To what extent the human resources and administrative capacity are adequate to manage the program?

Q8. To what extent the program monitoring procedures and data collection necessary for the evaluation are appropriate?

Q9. To what extent the OP contributes to the EU strategy for smart, sustainable and inclusive growth, given the selected thematic objectives and priorities, taking into account the national and regional needs?

Q10. What is the relationship of the OP with other relevant programs (policies, strategies)?

Q11. Are the planned measures to promote equality between men and women and to prevent discrimination adequate? Are the planned measures to promote sustainable development suitable?

Q12. What are the significant environmental effects likely to be generated by the program to be taken into account in its design?

# Presentation of Responses to the Evaluation Questions

| Section | Evaluation Questions Addressed |
| --- | --- |
| Programme’s strategy /Contribution to Europe 2020 strategy | Q1, Q9, Q10 |
| Internal coherence | Q2 |
| Consistency of financial allocations | Q3 |
| Indicators | Q4, Q5 |
| Performance framework | Q6 |
| Implementation system | Q7, Q8 |
| Horizontal principles | Q11 |
| Strategic Environmental Assessment | Q12 |

# Introduction

This ex-ante evaluation is based upon The Large Infrastructure Operational Programme 2014 – 2020 (LIOP) versions presented in May 2015.  The LIOP embraces significant investment needs in three sectors: transport, environment and energy.  The development of the Operation Programme has been a process of revision and refinement and the ex-ante evaluation has been part of this iterative process; the evaluation report has been constantly revised to keep abreast of the changes to the Operational Programme.  The May 2015 version of the LIOP is latest of numerous versions of the LIOP presented to the evaluators since February 2014.  The evaluators have responded to these versions through numerous full and partial written reports, informal correspondence and verbal presentations.

The current version of the LIOP is a revision primarily in response to comments submitted by the European Commission.  The large majority of the comments have been addressed through changes in the presentation of the Programme.  While the overall thrust of the Programme remains there have been some changes to the wording used and the Programme details; descriptions of Specific Objectives, Results and the formulation of indicators.  These changes have not always been applied consistently throughout the document.

However, through its iterations the LIOP has become stronger.  The higher level intervention logic – Europe 2020, Thematic Objectives, Investment Priorities, Specific Objectives – has been found to be coherent and consistent.  The Programme, almost entirely, specifically targets towards assisting Romania to meet its Community obligations including those remaining from the Accession Treaty.  In a number of areas there is an urgent need to increase the pace of making good on those obligations and to reduce the development gap in comparison with other Member States.

The intervention logic at operational level has been more problematic in devising the Programme.  The current version is now far stronger in that respect.  However, in some areas detail is absent as outcomes are awaited from the preparation of strategies and plans, studies and assessments which will guide the interventions.

Despite the shortcomings in its presentation, the LIOP is now more complete and its logic more consistent with the identified areas of intervention at both national and community level.

# Programme’s strategy /Contribution to Europe 2020 strategy

Consistency of programme objectives with challenges and needs and challenges and needs in relation to Europe 2020 objectives are addressed by the following evaluation questions:

Q1. To what extent there is consistency between the selected thematic objectives, priorities and corresponding objectives of the program, on one hand and the Common Strategic Framework, the Partnership and country-specific recommendations under Article 121 (2) of the Treaty and the relevant Council recommendations adopted under Article 148 (4) of the Treaty? To what extent is there consistency with other policies (strategies) relevant?

Q9. To what extent the OP contributes to the EU strategy for smart, sustainable and inclusive growth, given the selected thematic objectives and priorities, taking into account the national and regional needs?

Q10. What is the relationship of the OP with other relevant programs (policies, strategies)?

## Transport

Support for the Transport sector addresses one directly related Thematic Objective (TO), No. 7: Promoting sustainable transport and removing bottlenecks in key network infrastructures, through Priority Axis 1 and Priority Axis 2.

| Thematic Objective | Fund | Priority Axis | Investment Priority | Specific Objective |
| --- | --- | --- | --- | --- |
| 7 Promoting sustainable transport and removing bottlenecks in key network infrastructures | CF | PA 1 Improving mobility through the development of the TEN-T network and metro | 7i Supporting a multimodal Single European Transport Area by investing in the TEN-T | SO 1.1 Increase mobility on Road TEN-T core network |
|  |  |  |  | SO 1.2 Increase mobility on rail TEN-T Core network |
|  |  |  |  | SO 1.3 Increase the use of inland waterways transport through the development of water ways and ports located on the TEN-T Core network |
|  |  |  | 7ii Developing and improving environmentally-friendly (including low-noise) and low-carbon transport systems, including inland waterways and maritime transport, ports, multimodal links and airport infrastructure, in order to promote sustainable regional and local mobility | SO 1.4 Increase the use of the metro network in Bucuresti - Ilfov |
|  | ERDF | PA 2 Development of a multimodal, quality, sustainable and efficient multi-modal transport system | 7a Supporting a multimodal Single European Transport Area by investing in the TEN-T | SO 2.1 Increase mobility on road TEN-T network |
|  |  |  | 7b Enhancing regional mobility by connecting secondary and tertiary nodes to TEN-T infrastructure, including multimodal nodes | SO 2.2 Increasing accessibility of areas with low level of connectivity to TEN-T network |
|  |  |  | 7c Developing and improving environmentally-friendly (including low-noise) and low-carbon transport systems, including inland waterways and maritime transport, ports, multimodal links and airport infrastructure, in order to promote sustainable regional and local mobility | SO 2.3 Increasing the sustainable use of airports |
|  |  |  |  | SO 2.4 Increasing the freight volume handled in intermodal units and ports |
|  |  |  |  | SO 2.5 Increase safety and security in all modes of transport and reduce the environmental impact of transport |
|  |  |  |  | SO 2.6 Reducing waiting time of carriers at transnational crossing points |
|  |  |  | 7d Developing and rehabilitating comprehensive, high quality and interoperable railway systems, and promoting noise-reduction measures | 2.7. Increasing the sustainability and quality of rail transport |

Under the resource efficiency flagship initiative of the Europe 2020 strategy, European Union (EU) member states (MS) are required to address the issues of: (1) development of smart, upgraded and fully interconnected transport and energy infrastructures and making full use of information and communication technology (ICT); (2) ensuring a coordinated implementation of infrastructure projects, within the EU TEN-T network, that critically contributes to the effectiveness of the overall EU transport system; (3) focusing on the urban dimension of transport, where much of the congestion and emissions are generated. The LIOP’s Transport priorities and specific objectives (SO) address all the above topics. The interconnection in EU transport policy is to be achieved mainly through the development of the Trans-European Transport (TEN-T) network, with particular focus on the Core Network. Basically, the LIOP Transport investment strategy is being built around the common priorities set forth by the TEN-T policy, the largest financial allocation being provided for the upgrade and development of the Core Network. The urban transport area is being addressed under Priority Axis 1, which has a SO dedicated to the underground transport in Bucharest, the largest city of Romania and the most affected by traffic pollution and congestion.

The breakdown of the financial allocation foreseen for Transport under the LIOP proves that the Europe 2020 priorities have been appropriately considered. Measures explicitly targeting TEN-T infrastructure development counts for 75.25% of the Transport envelope and urban transport for 10.61%.

From a broader perspective, by targeting the development needs of the Romanian transport system, LIOP contributes to the achievement of the Europe 2020 strategic goals through territorial cohesion (by ensuring regional and international connectivity and accessibility), efficiency (by removal of bottlenecks) and sustainable development (by decreasing the impact of the transport system over the environment). The LIOP Transport-related investments should also, indirectly, contribute to CO2 reduction policy objectives, through both the promotion of sustainable transport modes and the measures aiming at reduction of road traffic congestion.

One of the main Council Recommendations to Romania consists of the adoption of a long-term and comprehensive General Transport Master Plan (GTMP), in order to ensure a sound basis for the programming and selection of transport investments on short and medium term. While the master planning exercise is yet to be finalised (and the related ex-ante conditionality cannot be yet considered fulfilled), its interim conclusions have been extensively used for the drafting of the Transport section of the strategy chapter of the LIOP.

Another specific recommendation concerns continuation of the corporate governance reform of state-owned enterprises in the transport sector. As the main LIOP beneficiaries (national Road and Rail companies) have previously shown significant capacity constraints, which have a potential to further hamper European Structural and Investment Funds (ESIF) implementation, LIOP will explicitly address this issue through complementary Technical Assistance actions aiming to improve governance in the railway sector (under PA 2, SO 2.7).. The foreseen railway sector reform is also being referred to in the programme and there is a clear commitment to ensure LIOP financing for actions to be further identified in this respect.

In addition, TA measures targeting directly the beneficiaries’ administrative capacity are foreseen under the dedicated OP TA, while the horizontal administrative capacity measures identified by the World Bank in the action plans developed under the Functional Review (in the context of the medium term support granted by the EC for the balance of payment) are to be implemented under OP Administrative Capacity.

The National Reform Programme (NRP) provides for a number of transport-related commitments, such as: significant reforms of the state owned enterprises in the transport sector; diminishing Green House Gases (GHG) emissions in the transport sector, with a special focus on programmes and projects employing EU funds; rebalancing rail transport in relation with road transport; improving rail sector management and services; development of inter-modal transport; use of 10% renewable energy sources in the transport sector by 2020, as per the target set-up by the Renewable Energy Directive; increase the share of public transportation. In response to these commitments, the LIOP comprises a set of specific measures, out of which the most relevant are: (1) specific support measures addressing the corporate reform in the railway sector; (2) significant investments in rail, naval and inter-modal transport, aiming at re-balancing the modal split; (3) investments in the Bucharest metro system in view of increasing the share of the public transport in the most populated region of the country.

Reversing the current decline trend of the railway transport and addressing the existing bottlenecks hampering the development of naval and inter-modal transport are the LIOP main expected contributions to the NRP. It should be noted, however, that re-balancing of the modal split is a long-term objective, which LIOP is expected to contribute to, on its seven years perspective and within the limited funding available. There are significant challenges ahead, which make unlikely the fact that the foreseen rail transport investments shall finally result in a significant change in modal split on short and medium term. These challenges include: a car ownership rate still low as compared with the EU average; significant investments planned, including under LIOP, in the road transport, which will make the road network more attractive; the continued decline, over the recent years, of the Rail transport market share. The key question remains, therefore, whether a sound basis for ensuring a future re-balancing of the modal split has been set-up through the LIOP’s SOs and expected results. Our analysis concludes that this is clearly the case.

The Transport section of the LIOP is targeting the Infrastructure challenge identified through the Partnership Agreement (PA) and the main sector needs and funding priorities defined within the PA. A more detailed analysis in this respect has been performed in relation with the Evaluation Question no. 2.

The Transport White Paper 2011 encompasses the common goals of the EU transport policy and defines the sector policy agenda for the next decade, addressing the flagship initiative of the Europe 2020 strategy for a resource-efficient Europe. The White Paper comprises 10 strategic goals that may be further grouped under three broader objectives: (1) developing and deploying new and sustainable fuels and propulsion systems; (2) optimising the performance of multimodal logistic chains, including by making greater use of more energy-efficient modes; (3) increasing the efficiency of transport and infrastructure use by employing information systems and market-based incentives. Under these strategic objectives, specific goals are defined, with the general aim of achieving a 60% reduction of GHG emissions.

The LIOP foresees significant investment for TEN-T Network upgrade /completion and for transport safety measures and promotes multi-modal and less-polluting transport modes (including studies for High-Speed Railway). Thus the LIOP is generally compliant with the White Paper although the share of investments targeting directly its key objectives, rather low in first draft of the OP, has been increased while the allocation for road infrastructure improvement was decreased (approx. 51% of the ESIF compared to almost 55% in the first draft). But the LIOP allocation breakdown by mode must be assessed in conjunction with the specific challenges faced by the Romanian transport sector as compared with more developed MS. The road network is chronically underdeveloped. The large market share of the road transport is combined with an insufficient capacity to accommodate existing and future demand on certain (key) sections of the network, a low degree of safety and a huge backlog of investment for maintenance. Also, there is demonstrated positive impact of road modernisation on sector policy objectives, such as improved accessibility and mobility. An additional argument is the fact that the financing available through Connecting Europe Facility (CEF) is mainly reserved for sustainable transport modes. All these justify the important share of the financial allocation targeting the road sector.

The TEN-T network policy is well reflected within both the LIOP strategy chapter, which provides extensive references in this respect and within the proposed Priority Axes and SOs targeting TEN-T infrastructure. The TEN-T policy has been recently subject to extensive revision, with new priority corridors being defined through Regulation no. 1315/2013, aiming to interconnect national infrastructure grids and build-up a unique and interoperable European network. Among the declared TEN-T policy objectives are gap closing, bottleneck removal and overcoming of the technical difficulties, such as different /incompatible transport standards aiming at supporting the smooth functioning of the EU internal market.

The TEN-T policy comprises a dual-layer structure consisting of a Core Network (to be developed by 31st December 2030) and a Comprehensive Network (to be developed by 31st December 2050). The former includes those parts of the Comprehensive Network that are deemed having the highest strategic importance for achieving the overall objectives of the EU transport policy. In order to ensure a coordinated implementation of the Core Network, Regulation no. 1315/2013 has also defined a number of corridors covering the most important long-distance flows in the Core Network, for which there is particular focus on improving modal integration, interoperability and cross-border links. Romania is transited by two of the nine TEN-T Core Priority Corridors, namely Rhine – Danube and Orient – East-Med Corridors. According to the TEN-T guidelines, the Transport infrastructure investments should observe the following priority ranking: (1) TEN-T Core Priority Corridors; (2) TEN-T Core Network sections outside the 9 priority corridors; (3) TEN-T Comprehensive Network; (4) Infrastructure ensuring connection to TEN-T.

The LIOP financial allocations per priority axes show significant precedence being given to TEN-T related investments, for which a total of 75.25% of the available financing is allocated, respectively 84% of the Cohesion Fund (CF) allocation and 90% of European Regional Development Fund (ERDF). The TEN-T Multimodal Priority Corridors, comprising rail and inland waterways, are addressed within a mix of CF and CEF complementary financing. The TEN-T Core Network is addressed through dedicated SOs and the significant share of the allocation proves the priority level assigned. The TEN-T Comprehensive Network is addressed within a dedicated SO financed under ERDF. Out of the total ERDF allocation for the road sector (Bn€ 1.081), 91% target TEN-T related investment. According to the PA provisions, for the other objectives not specifically targeting TEN-T infrastructure, the selection of future operations will be made based on GTMP criteria, among which TEN-T integration is also counted.

There are several arguments for limiting the LIOP transport-related objectives to investments located on TEN-T network only (both Core and Comprehensive) and financing projects aiming to ensure connection with TEN-T under the regional programme(s). Among these arguments are: (1) the strategic scope of LIOP is to target only large infrastructure projects; (2) the available financial resources are deemed insufficient as compared to the sector needs; (3) the ESIF intervention should be concentrated on limited and most relevant targets only in order to achieve the most effective results (art. 18 of the General Regulation); (4) ESIF financing is also available under regional development programmes. Nevertheless, in the case of Romania there are also counter-arguments, such as: the fact that important links outside TEN-T are classified as National Roads and administrated at central level; the current NUTS 3 unit (county)-based administrative set-up makes cross-county projects of regional /national significance difficult to coordinate and implement; national roads should not compete with county roads within the same financial envelope; various investments not necessarily on TEN-T might prove highly relevant for the overall sector objectives of the LIOP in order to ensure the connection of major cities to TEN-T network. For these particular reasons, financing infrastructure outside TEN-T and, in particular, addressing investment priority no. 7.b under LIOP is assessed as being fully acceptable.

Under the first pillar of the EU Danube Strategy - Connecting the Danube Region - a Priority Area targeting mobility and multimodality improvement has been defined, with actions foreseen targeting inland waterways, road, rail and air transport in the region. The strategy refers specifically to missing network parts, cross-border links, multimodality, TEN-T Corridors and clean transport modes. These objectives are being consistently reflected within the LIOP, with an overwhelming part of the available financing being directed to projects of common interest, as defined through the TEN-T Regulation, aiming at closing the existing gaps. Multimodal and clean transport modes are specifically addressed. Cross-boundary links will benefit from the actions foreseen under the SO targeting time savings at border crossing points. In addition, significant complementary investments in inland waterways transport will be financed within the framework of CEF.

Ideally, the elaboration of the GTMP should have preceded the LIOP elaboration but unfortunately it was not the case. While the drafting of the GTMP documents has been running in parallel for a while, it should be mentioned that the LIOP incorporates, to a large extent, data and preliminary results stemming from the GTMP. The Master Plan has been build around a series of general sector principles, such as economic efficiency, limitation of the impact on environment, sustainability, safety. All these are duly considered within the LIOP, which encompasses dedicated SOs /actions in these respects. In addition, it is clearly specified in various sections of the OP that individual projects’ selection will be made on the basis of the prioritisation criteria to be established by the GTMP.

By addressing all transport modes, with a declared aim to re-balance the share of the sustainable ones, the LIOP is in line with the Strategy for Sustainable Transport. However, considering both objective factors, such as the low car ownership rate and subjective ones, such as the significant allocation for road-related investments it is unlikely that the LIOP will have, by itself, a significant impact on re-balancing the modal split towards a larger share of the sustainable transport modes. As mentioned before, the development of a sustainable transport system is a long-term objective and the LIOP is only providing for a sound basis in this respect, in full compliance with the specific needs of all the transport modes in Romania. For such objective to prove realistic, it is mandatory that the entire sector investment policy is managed on the basis of a single, GTMP-based strategic approach, so that fully complementary and coherent interventions are promoted under various financing mechanisms.

The LIOP Priority Axis 2 comprises a SO targeting inter-modal transport development. Actions to be financed include infrastructure development and equipment modernisation in inter-modal terminals, which is in full compliance with the Strategy for Inter-modal Transport. Selection of future operations /individual projects will be made based on GTMP criteria, which presumably will give due consideration to the prioritisation criteria provided in the Strategy.

There is relevant information with respect to the CEF provided within the LIOP, which underlines the synergy of its specific objectives targeting TEN-T network with the foreseen CEF interventions on sustainable transport modes and TEN-T Priority Corridors. Under CEF - Transport, around Bn€ 26 will are available for co-financing TEN-T projects in the MS. Of this amount, approximately Bn€ 11 will be ring-fenced for “cohesion” countries only, which includes Romania. The CEF mechanism has been set-up as a response of the MSs’ apparent tendency to favour road infrastructure investments and to prioritise internal infrastructure sections rather than cross-border links. Project selection will be made at the EC level, based on a pre-identified list of projects and selection criteria provided in the CEF Regulation. At national level, a selection of projects to be proposed for CEF financing has been operated by the Ministry of Transport, through a Memorandum that has been approved by the Government that has been further updated, based on the informal discussions with EC services. Considering that projects located on the TEN-T Core Network Corridors and railway /inland water infrastructure are given priority under the CEF, the following projects have been proposed: Inter-modal platforms in Galati and Giurgiu ports, and Predeal - Brasov & Brașov - Sighișoara Railway rehabilitation, as well as improving the navigation conditions on Danube (the common sector), according to the list annexed to LIOP.

Overall, the projects proposed for CEF financing seems to have been selected in observance of the relevant prioritization criteria set-up by the Regulation and are fully coherent with the approach proposed under LIOP.

The investments foreseen under the LIOP Priority Axis 2, SO 2.2 aiming at enhancing regional accessibility by ensuring connection to the TEN-T road infrastructure is similar, to some extent, with the ones foreseen under the Regional Operational Programme (ROP), Priority Axis 6 “Improvement of road infrastructure of regional and local importance”. Both measures employ the same financial instrument (FEDR), TO (no. 7) and Investment Priority (7b). The ROP addresses road infrastructure managed by county councils (County Roads), while the investments foreseen under the LIOP target national roads, which are centrally managed by the National Company for Motorways and National Roads (CNADNR) therefore there will be no overlapping in terms of potential projects and beneficiaries. The pure administrative distinction between the two Priority Axes under discussion appears somehow artificial, as the investments foreseen under both programmes target similar sector policy objectives (ensuring good quality links to the TEN-T network and enhance the regional mobility /accessibility) and have similar result indicators (time savings). The assessment of the alternative option in this respect, respectively financing the road infrastructure outside TEN-T under the ROP only, indicates that the proposed split between the ROP and the LIOP is relevant for the Romanian context.

A matrix of correlation of the specific investments foreseen under both ROP and LIOP is also provided, highlighting complementarities between the interventions proposed.

The investments to be financed under the National Programme for Rural Development (NPRD) are complementary to those foreseen under the ESIF-financed OPs, ensuring an increased accessibility of rural areas. This is being graphically shown in the matrix of correlation attached to the latest version of LIOP. The development of transport infrastructure in rural areas is being specifically targeted under the small-scaled basic infrastructure related measure.

Conclusions Overall, the LIOP has been found consistent with both the EU and national strategic development frameworks and sector policy papers and strategies. The synergy and strategic coherence between the LIOP and other programmes that finance transport infrastructure investments is assessed as acceptable.

## Environment

Support for the Environment sector addresses the two directly related TOs: No. 5 promoting climate change adaptation, risk prevention and management and No. 6 protecting the environment and promoting resource efficiency, through three Priority Axes (3, 4 and 5).

| Thematic Objective | Fund | Priority Axis | Investment Priority | Specific Objective |
| --- | --- | --- | --- | --- |
| 6 Protecting the environment and promoting resource efficiency | CF | PA 3 Environmental infrastructure development on an efficient management of resources | 6i Investing in the waste sector to meet the requirements of the Union's environmental acquis and to address needs, identified by the MSs, for investment that goes beyond those requirements | SO 3.1. Reducing the number of non-compliant landfill and increasing the quantity of waste prepared for recycling |
|  |  |  | 6ii. Investing in the water sector to meet the requirements of the Union's environmental acquis and to address needs, identified by the MSs, for investment that goes beyond those requirements | SO 3.2. Increasing the collection and treatment of urban waste water, and to ensure the supply of drinking water to the population |
| 6 Protecting the environment and promoting resource efficiency | ERDF | PA 4 Environment protection through measures dedicated to biodiversity preservation, monitoring the air quality and decontamination of historically polluted sites | 6d.Protecting and restoring biodiversity and soil and promoting ecosystem services, including through Natura 2000, and green infrastructure | SO 4.1 Improvement of protection and conservation of biodiversity and restoration of degraded ecosystems |
|  |  |  | 6e.Taking action to improve the urban environment, to revitalise cities, regenerate and decontaminate brownfield sites (including conversion areas), reduce air pollution and promote noise-reduction measures | SO 4.2 Better assessment and monitoring at national level of air quality |
|  |  |  |  | SO 4.3 Historically contaminated area reduction |
| 5 Promoting climate change adaptation, risk prevention and management | CF | PA5 Promoting climate change adaptation, risk prevention and management | 5i. Supporting investment for adaptation to climate change, including eco-system based approaches | SO 5.1.Mitigating the effects on the population and damage caused by natural phenomena associated with the main risks accentuated by climate change, mainly floods and coastal erosion |
|  |  |  | 5ii Promoting investment to address specific risks, ensuring disaster resilience and developing disaster management systems | SO 5.2. Increasing preparedness for timely and effective response to disasters of intervention crew |

There is no specific Europe 2020 strategy priority addressing the environment (although a Flagship Initiative is the EU Biodiversity Strategy 2020, which is the basis for the measures proposed for the protection of habitats and species). The nature of the Environment sector is that it is an amalgam of sub-sectors with each having strategy /policy aims most embodied in community legislation and /or targets, e.g. the framework directives for water and waste.  Overwhelmingly, the majority of resources allocated under the environment section of the LIOP are directed towards compliance with community legislation – the acquis.  However, within the Europe 2020 strategy sustainable growth encompasses environmental protection and preventing biodiversity loss. Sustainable growth is invariably included in the rationale behind the sub-sector strategies, targets and legislation e.g. forecasts of job creation resulting from the pursuit waste management targets. Similarly growth is supported by savings accrued through a cleaner, healthier environment. While there is no mention of the environment in the EC Country-Specific Recommendations, the EC Position Paper promotes all the measures included the environment sub-sector of the LIOP.  Similarly the European Environment Agency in its Country Assessment of 2010 draws attention to the shortcomings in the areas highlighted in the LIOP.  In particular it can be seen that there is a substantial gap between Romania and other MSs and European averages.  These themes are elaborated upon in the PA.  The PA identifies the sub-sector development needs and these correspond to the SOs and their accompanying measures in the relevant sections of the LIOP.  The NRP focuses on the need to develop strategies and planning, particularly for the waste sub-sector. For the entire environment section there is correlation with the EU Strategy for the Danube Region (EUSDR).  In particular there is strong synergy with wastewater treatment and biodiversity protection measures. The existence of the national strategies is a subject within the ex-ante conditionalities.

Overall, the package of measures is a continuation of the endeavours made under the Environment Sectoral Operational Programme (ENV SOP) 2007–2013. The measures are targeted at the most demanding areas of the environmental infrastructure.  The overwhelming proportion of funds will be directed towards areas where Romania needs to comply with the environmental acquis (and obligations set-out under the Accession Treaty Annex VII).  In itself this establishes coherence; as acquis compliance presupposes sustainable growth; a pillar of the Europe 2020 strategy.  Also there is strong correlation between the SOs and TOs.  Similarly there is coherence between the SOs and the Investment Priorities.

For water and waste the objectives are clearly to meet the requirements of the environmental acquis (and the obligations within Annex VII of the Accession Treaty). The benefits of compliance with the acquis are inherent in the respective Directives and consistency with the Common Strategic Framework (CSF) is ensured.  The rationale of the acquis underpins the Guidance on the TOs and the thrust of the LIOP objectives are thoroughly consistent with this.  In line with the Guidance on the TOs the LIOP draws attention to the Regional Master Plans for water and their accordance with the River Basin Management Plans.  A complimentary programme for rural areas will be financed through the European Agriculture and rural Development Fund (EARDF), coordination will be at operational level.

The LIOP acknowledges the need to develop a waste prevention plan to meet the ex-ante conditionality for waste management investment. The current National and Regional Waste Management Plans were published in 2004 and updated versions are under preparation.  The LIOP points out the high level of municipal waste storage, low levels of recycling and that the investment is to redress this.

For both water and waste it is anticipated that some projects initiated under the ENV SOP 2007–2013 will not be completed in due time. Some will be finalised with national funds and others are proposed to be ‘phased’ utilising funds from the current provision.

The same rationale is given for biodiversity protection in that it is driven by acquis obligations regarding the Habitats and Birds Directives and the Natura 2000 network.  This is inescapable and the underlying strategic imperative is within the purpose of the acquis.  According to the EC the loss of biodiversity costs 3% of GDP – Bn€ 450 per year – and 11% of European jobs are dependent on biodiversity and the environment.  From this it can be deduced that redressing biodiversity loss will make a substantial contribution to recovery from the financial crisis and sustainable growth.  At the National level the nature protection aims are encapsulated within the National Strategy and Action Plan for the Conservation of Biodiversity 2014 – 2020.  Again the proposed biodiversity intervention continues from the initiatives undertaken under the ENV SOP 2007–2013 of drafting management plans for the protected sites but with the intention of supporting the implementation of some management plans.  The Guidance Fiche for Biodiversity reiterates the Habitats Directive requirement for MSs to develop strategic planning tools – Prioritised Action Frameworks (PAF), reference to this has been included in the LIOP. MSs were asked to submit the PAFs prior to submitting their PAs and OPs.  There are proposals under the EARDF to support better agri- environmental practise and land owners in protected areas.  Measures to support the preservation of endangered species in marine and inland waters will be supported by the EMFF.

The proposed intervention for air quality monitoring again cites the need to comply with the acquis as the strategic intent; monitoring and reporting requirements for pollutants.  Also the intervention is proposed to ensure compliance with air quality reporting according to the INSPIRE Directive.  While for historically contaminated sites the National Strategy and Action Plan for the Management of Contaminated Sites in Romania is referred to, proposals under the ROP as to urban regeneration are also alluded to.

Under the strategy heading Climate change adaptation and risk prevention the case is laid out for three areas of intervention; reducing flooding, coastal erosion and increasing the capacity emergency response.  The LIOP describes flooding and coastal erosion being exacerbated by climate change and the causative factors are detailed in the PA.  The LIOP refers to the flood prevention measures resulting from the Flood Hazard Risk Maps finalized in 2014, the River Basin Management Plans, the Romanian National Strategy on Climate Change 2013-2020 and the National Strategy for flood risk management on the medium and long term forming the basis for the proposed intervention.  Correlation with the EUSDR is annexed to the PA.  The coastal erosion protection and restoration works will be based on the Master Plan ‘Protection and Rehabilitation of the Coastal Zone 2012’.  Although Romania has always been susceptible to flooding, hydro-technical works, land use and agricultural practise have been identified as exacerbating the problem. The focus of investments will be on green infrastructure measures. The NPRD will support re-forestation of both agricultural and non-agricultural land to assist with drought prevention, soil erosion and flood prevention.

Investment is foreseen in the emergency response facilities in the cases of disaster.  The PA includes references to the United Nations sponsored Hyogo Framework for Action 2005 – 2015 and the EU Internal Security Strategy and the National Risk Assessment is due to be finalised in 2015.

Synergies between the Priority Axes could be elaborated; e.g. the effect of insufficiently treated wastewater and the derelict state of the sea defences have on the marine ecology.  However, the links are somewhat tenuous in comparison the direct and individual expectations of the proposed interventions.  For each intervention a compelling case can be made that it should be taken forward regardless of any other intervention.

Although it is not stated explicitly in the LIOP, as the objectives correspond to compliance with the environmental acquis, there is inherent consistency with Europe 2020, the TOs, CSF and obligations arising from the Accession Treaty.  The overall thrust of the Specific Objectives and the proposed measures correspond to the EC Position Paper 2012 and the European Environment Agency findings, and address the development needs identified in the PA. There are no fundamental conflicts with the respective Guidance Fiches.  Linkages with other interventions are discussed but in general terms and it is stated that coordination mechanisms will be put in place.

Conclusions Due to the high degree of correlation between the Specific and Thematic Objectives, the evaluators conclude that the environment section of the programme should make a positive contribution towards Community and National aims.

## Energy

The support for the energy sector within LIOP addresses two TOs, no. 4 - Supporting the shift to a low carbon economy in all sectors, and no. 7 - Promoting sustainable transport and removing bottlenecks in key network infrastructures. These are addressed through Priority Axes 6, 7 and 8.

| Thematic Objective | Fund | Priority Axis | Investment Priority | Specific Objective |
| --- | --- | --- | --- | --- |
| 4 Supporting the transition shift to a low carbon economy in all sectors | ERDF | PA 6 Clean energy and energy efficiency in order to support a low carbon economy | 4a Promoting the production and distribution of energy derived from renewable sources | SO 6.1. Increasing production of energy from renewable resources less exploited (biomass, biogas, geothermal) |
|  |  |  | 4b Promoting energy efficiency and renewable energy use in enterprises | SO 6.2. Reducing energy consumption at industrial consumers |
|  |  |  | 4d Developing and implementing smart distribution systems that operate at low and medium voltage levels | SO 6.3. Reducing the average power consumption of households |
|  |  |  | 4g Promoting the use of high efficiency cogeneration of heat and power based on useful heat demand | SO 6.4. Increasing savings of the consumption of primary energy produced by high efficiency cogeneration systems |
|  | ERDF | PA 7 Energy efficiency at system level centralized heating in selected cities | 4c Supporting energy efficiency, smart energy management and renewable energy use in public infrastructures, including in public buildings, and in the housing sector | SO 7.1. Increasing energy efficiency of district heating systems in selected cities |
|  | CF |  | 4iii Supporting energy efficiency, smart energy management and renewable energy use in public infrastructures, including in public buildings, and in the housing sector | SO 7.2. Increasing energy efficiency of district heating systems in Bucharest |
| 7 Promoting sustainable transport and removing bottlenecks in key network infrastructures | ERDF | PA 8 Intelligent and sustainable transport systems for electricity and natural gas | 7e Improving energy efficiency and security of supply through the development of smart systems for the distribution, storage and transmission and through the integration of distributed generation from renewable sources | SO 8.1. Increasing the capacity of the national energy system to the takeover the energy produced from renewable resources |
|  |  |  |  | SO 8.2. Increasing interconnection capacity of the National Transport System of natural gas with other neighbouring countries |

The Europe 2020 strategy aims to ensure smart, sustainable and inclusive growth and provides a comprehensive framework for energy policy, based on 5 strategic priorities: to reduce energy consumption /improve energy efficiency; to implement the internal market, reducing fragmentation; to develop infrastructure and improve technology; to protect consumers and to reinforce the external dimension of energy policy, by speaking with one voice in relation to external partners. On climate change, the specific targets of Energy 2020 are: improvements of energy efficiency by 20%; a renewable energy target of 20%; and a reduction of GHG emissions by 20%, compared to the baseline. In October 2014, the European Council approved also the climate change targets for 2030 (reduction of GHG by 40% compared to 1990, 27% renewable energy share in consumption, increasing energy efficiency by 27%). LIOP’s priorities and specific objectives, as well as the financial allocations, adequately address these topics: Overall, 95.7% of the total available envelope for energy focuses on the energy and climate change strategy of the EU. Thus, Priority Axis 6 (which contains national-level measures for energy efficiency, investments in renewables, development of grids) and Priority Axis 7 (measures for energy efficiency and reduction of GHG emissions at municipal level) are designed to contribute to achieving the targets on energy efficiency and increasing the share of energy from clean sources. Also, Priority Axis 8 addresses the need to reduce bottlenecks on the infrastructure for better integration of renewables and to improve interconnections with the EU and, broader, with members of the Energy Community (LIOP allows Transgaz to apply for financing for pipeline interconnection projects that are priorities in its national development strategy).

Of the 3 targets (energy efficiency, renewables, emissions), the most difficult to achieve in Romania's case is the target on energy efficiency. The Council Recommendations place special emphasis on the need to improve energy efficiency, considering that Romania’s economy is 2.5 times more energy intensive than EU average (and 8 times more energy-intensive on residential buildings compared to EU-15), and ranks as 3rd most energy inefficient member state. Another issue of concern is the fact that Romania is also the 3rd most carbon-intensive economy in the EU. The Council also highlights the need to ensure better interconnection of electricity and gas markets with the EU; and, broader, the interconnection with neighboring countries within the Energy Community. A specific recommendation concerns corporate governance reform of state-owned enterprises in the energy and transport sectors.

The LIOP properly includes measures to address energy intensity in the residential sector, directly by the implementation of smart electricity distribution and indirectly by addressing the centralized heating system in Bucharest and seven other large cities, as well as though smart metering measures, providing energy savings in power consumption; while complementary measures for building insulation are included in the ROP. LIOP also contains one measure to implement monitoring of energy consumption on the largest industrial platforms, to cover the gap in industrial efficiency caused by the so far incomplete liberalization of prices for various energy products and the immaturity of financial products required to finance industrial energy savings. As regards the governance reform of state-owned enterprises in the energy sector, the OP Administrative Capacity provides dedicated support for administrative reform following the results of the Functional Review exercise.

The National Reform Program has several main priorities for the energy sector: 1) to promote competition and efficiency in network industries by enhancing the regulator’s (ANRE) independence and by continuing the reform of corporate governance in state-owned companies in energy (and transport); 2) to deregulate energy prices and improvements in energy efficiency; 3) to facilitate cross-border interconnections for energy networks; 4) to accelerate interconnections of gas markets.

LIOP comprises a specific set of measures tackling the above-listed commitments, such as facilitation of interconnections of energy (gas) networks with neighboring countries; improvements of energy efficiency by supporting cogeneration for industrial consumers; enhancing the energy efficiency through smart grids /metering; reducing energy loss in residential buildings by addressing the largest centralized heating system in the country (Bucharest), which covers about 40% of all residences connected to district heating in Romania, and in improving the heat transmission and distribution network in other 7 large cities. As ANRE and state-owned energy producers are not among the beneficiaries of the LIOP and therefore cannot be targeted with TA within the programme, governance reforms should be tackled in the dedicated administrative capacity OP.

The PA highlights as development needs specific for the energy sector the promotion of renewables, of high-efficiency cogeneration based on useful heat demand, improving energy efficiency through smart distribution, ensuring sustainability of district heating in municipalities, and enhancing energy efficiency in buildings. The LIOP addresses the main development needs and funding priorities that have been previously identified at PA level. A detailed analysis is under Evaluation Question no. 2.

In May 2014, as a response to the crisis in Ukraine, EU has published an energy security strategy, to ensure a stable, abundant supply of energy to all member states, based on a detailed study of the energy dependence of member states. It includes short term measures (stress tests to see responses to supply risks, increasing gas stocks, developing emergency infrastructure such as reverse flows on cross-border gas connections, reducing short term energy demand and alternative fuels); and medium and long term measures (intensification of energy efficiency efforts by 2030; increasing energy production inside EU; completing the internal energy market, including inter-connectors; joint negotiation with a common voice with partners outside EU; and protection of critical infrastructure). Of particular relevance to LIOP, while stressing the need for a faster development of interconnections within EU and neighboring countries, the strategy narrowed down the top priority projects for energy to be financed through CEF, from originally 250 projects to just 33. For Romania, the remaining priority projects  highlighted as priorities in EU's Energy Security Strategy of May 2014 and possibly the preferred projects under CEF are only the gas reverse flow with Hungary and with Ukraine. The draft LIOP currently allows Transgaz to apply for funding for interconnections with neighboring countries based on Transgaz' strategy for developing the network. The projects to be financed under LIOP should complement projects that could benefit financing from CEF. The new allocation provided under LIOP will allow the finalization of Iasi-Ungheni pipeline (including compressor and metering stations needed to ensure the functionality of the gas pipeline).

De facto, Romania does not have an Energy strategy in force, though legally the 2007 strategy is still applicable, while a revised version is under preparation. Ideally, such a strategy should have been updated and in place before the preparation of the LIOP. However, elements of an energy policy can be found scattered in several other documents (National Action Plan for Renewable Energy III, National Action Plan for Energy Efficiency and Strategy for Climate Change 2013). A new District Heating law is under preparation and could be approved in 2015 and there are signals that it might include provisions targeted to support biomass projects. Apart from this new law, the Government considers amending the cogeneration bonus scheme in 2015.

The two Action Plans set clear targets for renewable energy and energy efficiency, including proposed measures to achieve those targets (for renewables – the existing green certificates scheme, investments under SOP Competitiveness 2007-2013, and other smaller schemes under the Environment Fund or at local administration level; for energy efficiency – replacements of power generation capacities, investments / support of cogeneration, including the bonus scheme, support for renewables and investments in grids of electricity and heating; energy efficiency measures for residential buildings; and measures in other energy-consumption sectors, such as transport). LIOP Priority Axes are consistent with the objectives and targets in the National Action Plan for Renewable Energy and National Action Plan for Energy Efficiency III. A total of 95.65% of the available for CF and ERDF financing are consistent with the objectives and targets of these two Action Plans.

At the same time, the recently-approved strategy for Climate Change 2013-2020 reinforces the needs for: support for renewables, sectoral strategy for the reduction of GHG emissions, smart systems for transport, distribution and consumption of electricity; support for high efficiency cogeneration; improvements of energy efficiency; investments in equipment for industry to reduce energy consumption; energy efficiency in sectors such as agriculture; carbon storage. However, for the moment, the strategy is not accompanied by an Action Plan (which would be ready by end-2015). Given that neither the Energy strategy nor the Action Plan for the Climate Change strategy are yet available, and that the draft District Heating law is still in the initial stages of discussion, LIOP could actually act temporarily as the main strategic policy document in Romania's energy sector, and help provide a clear direction for these future documents in line with European priorities, starting from where previous measures did not work so well, and piloting new measures that could be scaled up later.

Thus, SOs 6.1, 6.4. and 8.1 support the renewables for which the existing support in the SOP Competitiveness 2007-2013 and the green certificates scheme (Law no. 228) were not sufficient, most notably, biomass, while also ensuring complementary investments in the transport grid that would ensure a better integration of additional renewable capacity in the national energy system (SO 8.1). LIOP also supports cogeneration for industrial platforms, particularly to recover residual energy (SO 6.4) and energy monitoring equipment (SO 6.2) to improve energy efficiency for industrial consumers. The latter two support measures, never used before for energy efficiency improvements in the industrial sector, could have also a demonstration effect for the future Energy strategy and NAPEE III. For 6.1. and 6.4., LIOP will have to take into account also the envisaged policy changes, namely the possible additional support for biomass that could be introduced in the new District Heating law and the amendments to the support scheme for cogeneration, both of which are currently under preparation.

LIOP also continues the already on-going demonstrative project investments in smart distribution (SO 6.3), for a future full scale-up by 2020. Additional energy efficiency improvements for residential energy consumption, in line with the strategic priorities outlined in the Climate Change strategy, are expected from the rehabilitation of DH transport and distribution systems in Bucharest and in 7 other large cities on which projects were prepared under the Environment OP 2007-2013 (SO 7.1. and 7.2, respectively).

The measures targeted at smart metering and district heating systems adequately complement the residential and public building insulation projects to be financed under the Regional Operational Program. Thus, the TO no. 4, "Supporting the transition to a low-carbon economy in all sectors" is addressed in Priority Axis 3 of the ROP, "Supporting energy efficiency in public buildings" and Priority Axis 4, "Sustainable Urban Development", SO 4.1 "Supporting energy efficiency in residential buildings and public lighting systems". Therefore, the LIOP and ROP are complementary: LIOP focuses on supply-side measures (generation, transmission and distribution networks, including district heating for the largest city, Bucharest, and for 7 large cities for which projects were prepared under the Environment OP 2007-2013); and demand-side energy efficiency measures for industrial consumers; whereas ROP focuses on the remaining demand-side measures needed, for residential and public buildings.

Conclusions Overall, the LIOP is largely consistent with both EU and national strategic development frameworks and sector policy papers and strategies. It also has appropriate synergies with other programmes, particularly the ROP.

# Internal coherence

Q2. How is the internal coherence of the program ensured? Are the suggested forms of support the most adequate?

The programming template requires that the same or similar information is entered in different sections and sub-sections throughout the document. Some changes have been implemented in wording and some content compared to the previous version of the LIOP.

## Transport

The LIOP provides for a condensed summary of development needs and strategy for each transport mode, which quotes relevant sections of the analysis of the existing situation in the sector, as it is presented in the PA and the GTMP. This facilitates the understanding of the logical links between needs and actions and strengthens programme’s intervention logic. As a general comment, it appears that the definition of the two priority axes has been mainly made on fund basis, with Priority Axis 1 encompassing all interventions to be financed through the CF, while Priority Axis 2 contains the ERDF-funded interventions. Such partition seems artificial, considering the various types of interventions proposed under each priority axis.  However, as a multi-fund priority axis approach is more difficult to justify and could also give rise to administrative complications, the proposed approach is acceptable. In addition to this administrative /fund basis split, it is worth mentioning, however, that Priority Axis 1 is focused on increasing mobility for all transport modes on TEN-T core, as well as the mobility in Bucharest through the development of public underground transport network. Priority Axis 2 is focused mainly on solving connectivity issues and investments that underpin and valorise the investments promoted under Priority Axis 1.

For ease of analysis and further reference, a brief summary of the intervention logic for each of the two Transport-related Priority Axes is provided below, followed by specific comments:

The Intervention Logic for Priority Axis 1 is generally sound. There is a clear, logical link between the development needs and funding priorities identified within the PA and the LIOP’s SOs. Consistency has been also ensured between SOs and selected TO and associated investment priorities established through the Regulations no. 1300/2013.

In broad terms, the LIOP Priority Axis 1 SOs have been defined in line with the relevant provisions of the Common Provisions Regulation (CPR) – Regulation no. 1303/2013 - at the intersection of EU and national priorities. The CPR defines SOs as „the result to which an investment priority shall contribute in a specific national /regional context through actions and measures undertaken within a priority” or in simpler language “the change foreseen”. This is clear enough in the case of SOs 1.1, 1.2 and 1.3, which target increased mobility on road and rail TEN-T core networks and increased attractiveness of waterborne transport. Such objectives are consistent with the specific Romanian development needs and with the sector strategy and are adequately reflecting the policy objectives, namely reduced travel time and increased use of the sustainable waterborne transport mode.

Similar to SO 1.4 (urban underground transport in Bucharest-Ilfov region), for which the result is defined as “increased use of metro system  in passenger transport in the Bucharest-Ilfov region” (therefore reduced urban congestion and GHG emissions), the possibility of expressing SO 1.3 in relation to the waterborne transport market share was also assessed. However a strong argument in favour of the current SO definition is the fact that the market share of the waterborne transport is likely to be influenced to a large extent by external factors due to the fact that this transport mode is highly dependent on few specific types of freight and therefore on business decisions adopted by a limited number of actors. The conclusion is that a result indicator targeting the volume of transported freight is more “policy responsive”.

The actions foreseen are all relevant with respect to their contribution to the expected results.

Priority Axis 2

The intervention logic for Priority Axis 2 is sound in general, with the link between funding priorities, development needs and SOs being fully ensured. SOs are adequately expressed in terms of sector policy objectives. In case of SO 2.3 the link between the change sought and the sectoral policy objectives are less clear (increased volume of passengers hardly count as a policy objective per se). However, an increased use of airports contributes also to an enhanced regional accessibility, as increased air traffic is similar to increased travel opportunities for people transiting airport areas (and thus better accessibility). The results are also clear in terms on expected change sought and consistent with the SOs. Ideally, SOs and results should be the same. This is clearly the case for some of the selected SOs under Priority Axis 2. However, it should be noted that air transport is equally influenced by the existing ground facilities (infrastructure and services) and by the air carriers’ policy and business plans. Therefore, while air transport demand is likely to increase, its future distribution between regional airports might not be determined by future investments to be undertaken under LIOP.  The SO 2.5 is only partially transposed in the associated expected result, which aims at reducing the number of incidents on all transport modes and, in particular, reducing the fatalities rate in road accidents. This is, however, fully justified, given the fact that road transport is responsible for the vast majority of traffic accidents and fatalities in Romania.

All the foreseen actions are adequately contributing to the expected results, with the only question marks being related to those under SO 2.3, for the reasons referred at above (air traffic (LIOP related investments are not condition precedent for the foreseen air passengers volume increase, but they are to be financed based on the GTMP prioritisation).

Conclusions The POIM intervention logic on transport sector is sound, which is in line with programme’s overall external coherence with higher level strategies and programming documents. SOs are adequately defined, as a translation of the EU-level investment priorities within the national context, they are specific enough and reflect policy objectives and targets. Results are a clear reflection of the expected change and actions are generally likely to contribute to the achievement of the results. The definition of the two Transport-related priority axes appears fund driven and somehow artificial, considering the various types of interventions proposed under each priority axis. The proposed approach is acceptable in light of the arguments that multi-fund priority axes approach is more difficult to justify at programming stage and triggers makes further implementation and reporting more complicated.

## Environment

As discussed above, for the environment sub-sector the higher level intervention logic is coherent with consistency between the thrust of the SOs, Investment Priorities and TOs: The SOs bridge both national needs and wider community aims. The thrust of the interventions is very much acquis-driven and some of the intervention logic is framed in precisely those terms. For ease of analysis and further reference, a brief summary of LIOP transport intervention logic is being provided below:

For waste the Results are the reduction of biodegradable waste landfilled, increased waste recycling /recovery and the closure of non-compliant landfills.  The Results clearly indicate the direction of change, encompass the SO and are wider in scope.  There is an obvious overlap between the Results regarding biodegradable waste and recycling.  However, there are specific obligations regarding the share of biodegradable waste to be diverted from landfill and the familiar 50% recycling obligation.  There is a narrative attached to the Actions section which details the target values according to the Accession Treaty and compliance with the waste acquis.  Similarly the current situation in relation to the obligations is described along with details as to how the LIOP will complete initiatives commenced under the SOP ENV 2007 – 2013 and further extend waste management provision to meet both intermediate and longer-term aims.  It is anticipated that there will be insufficient funds from structural instruments to meet all the obligations and that complementary investments will be required.  An assessment with be undertaken in 2017 and it is suggested that the LIOP could be modified in respect of the outcomes.

Previously specific measures were seen for waste management in Bucharest / Ilfov County – naturally, for its geographic area a disproportionate volume of waste is generated.  The measures will now be determined following an assessment of the investment needs and the awaited revised National Waste Management Plan and the County Waste Management Plan.

Although additional funding is required to meet the shortfall between the LIOP allocation and the needed investment, there is direct correlation between the Actions and their contribution to the Results, SO and development need and the funding priority detailed in the PA.  Romania has one of the highest rates of land filling of municipal solid waste in Europe and lowest municipal waste recycling /recovery rates – 7.3%.

For water the Development Needs, Funding Priority of the PA, SO and Results all directly refer to compliance with the acquis.  Due to the lack of infrastructure transition periods were given for acquis compliance in the Accession Treaty.  The longest of these will expire in 2018.  Since such time further acquis has been adopted, notably tertiary wastewater treatment for agglomerations of more than 10,000 population equivalent.  Installation of wastewater and drinking water provision made advances with support under the ENV SOP 2007–2013 (and previously through pre-accession support).  The challenge now is to extend the provision to the remaining population within the limitations of the legislation.  It is argued convincingly that this is not possible without EU support.  The Results are explicit in terms of the direction of change in that acquis compliance is sought and that a wider population will have drinking and wastewater provision.

Three types of Actions are proposed: wastewater collection and treatment, drinking water supply and setting up a national laboratory in order to improve monitoring of spillage, special priority being given to hazardous substances and to drinking water quality.  There are three elements to the foreseen interventions in wastewater management: collection, treatment and tertiary treatment.

As with the water sub-sector the LIOP financial allocation is only a fraction of the estimated needed investment.  Additional support is foreseen with complimentary funding from the EARDF for agglomerations between 2,000 and 10,000 population equivalent (p.e.) but this will be very modest in comparison with the need.  Coordination between the funds will be at Managing Authority (MA) level.  Notwithstanding, the actions for wastewater collection and treatment and drinking water supply are consistent with and will contribute to the Results, SO, funding priority and development need.

For biodiversity, the proposed interventions are to further support the Natura 2000 network with the SO being ‘Improvement of protection and conservation of biodiversity and restoration of degraded ecosystems’.  The SO indicates the direction of change.  As with other interventions in this sub-sector there is a high degree of correspondence with the acquis: In this case the Habitats and Birds Directives particularly as encompassed in the EC Biodiversity Strategy.  ‘Improved conservation status’ as expressed in the Result is directly related to the EC Biodiversity Strategy where the targets are to ensure status ‘improvements’ from categories of ‘Unfavourable Bad’ and ‘Unfavourable Inadequate’ to ‘Favourable’.  A host of actions and activities are foreseen but fall into two groups; developing management plans for Site of Community Interest and Special Protected Areas (Natura 2000 sites) (acquis requirement) and includes provision for monitoring and supporting measures to implement the Management Plans. The intervention continues from support under ENV SOP 2007–2013, where 272 Management plans covering 452 sites of the total of 531 have been drafted.  Of these, 66 are approved or await approval and from these it is anticipated that a third of these areas will receive support under the LIOP.  Other areas will become eligible for support in implementing the management plans as and when the plans are approved.  Support for the protection and restoration of biodiversity is also foreseen under the EARDF with high nature value farming and support for forest owners.  Similarly the EMFF is intended to provide support for the marine environment.  Support from LIFE is also anticipated for the environment sector and biodiversity would be an obvious candidate.  Coordination is seen to be the responsibility of the Ministry of Environment and Climate Change.  The LIOP suggests that institutional capacity building and awareness and education activities would be considered for funding through LIFE.

The intervention logic for air quality monitoring is straightforward.  The acquis in respect of air quality requires that monitoring data are reported to the EC annually. Also there is a requirement under the INSPIRE directive to make environmental data publicly available.  Investment is required to upgrade the air quality monitoring network and reporting system to meet these requirements.  The direction change is indicated in the improvement of the air quality monitoring system and is essentially equivalent to the SO. The scope of the intervention is to purchase and install the necessary equipment for monitoring and reporting, establish an air quality forecasting system and enable public access to the information.

The intervention logic for historically contaminated sites is also straightforward.  The Result is essentially synonymous with the SO and clearly denotes the direction of change in reducing the number of historically polluted sites.  A legacy of the former socialist regime was a number polluted and contaminated industrial sites.  So far 1,393 polluted sites have been identified and of those 210 identified as contaminated by historical pollution. The National Strategy for Contaminated Sites prioritises rehabilitating sites where the owner cannot be identified – another legacy of the socialist regime.  The need to rehabilitate the contaminated sites to protect human health and the environment forms the basis of the development needs and this feeds through the intervention logic in the form of reducing the number of polluted sites.

Part of the intervention concerns prevention measures against flooding and coastal erosion.  The Result is ‘Reduction of the economic damage caused by the high risks of climate change, mainly floods and coastal erosion.’  This denotes the direction of change.  Throughout history Romania has been susceptible to and has experienced flooding and, despite measures to reduce the risk, between 2005 and 2013 the Ministry of Internal Affairs calculate that the resulting economic loses amount to nearly Bn€ 3.7.  Tourism on the Southern stretch of the Black Sea coast is a major contributor to the economy.  Works restricting sediment deposit and the deterioration of sea defences are causing loss of the beach front and, left unchecked, will have a negative impact on the tourist industry and coastal property, the economic damages being estimated at around M€ 16,18 /year (for 75.75 km). Specific measures will be considered in view of the National Risk Assessment when it is completed.  Drought is also cited in the PA as a risk exacerbated by climate change but references to this are now limited in the LIOP and will be addressed by other means. Support for irrigation is foreseen under the EARDF and national funds.

Actions for flood protection list the types of measures which include non-structural and structural measures, studies and flood monitoring and warning systems.

Planning for the restoration and protection of the coastline is mature, based on a study and protection plan supported by the Japan International Cooperation Agency and the Master Plan for the Protection and Rehabilitation of the Coastal Zone.  This is a multi-decadal plan with an estimated cost of approximately M€ 400.  The Actions simply provide a list of the measures /techniques that will be employed and will contribute to the achievement of the Result.

The third element in the Priority Axis is to strengthen the capacity of disaster response authorities. That is both natural and man made disasters, such as earthquake, landslides, radiological accident, etc.  Increasing capacity for disaster response is expressed clearly in the Result which denotes the direction of change.  However the SO formulation is somewhat clumsy, Increasing preparedness for timely and effective response to disasters of intervention crew.  If the same terminology is to be employed this would be better as Increasing intervention crews’ preparedness for timely and effective response to disaster.  The proposed Actions include developing training facilities, upgrading command and control and procurement of equipment.

Conclusions Overall the presentation the SOs and Results concur and denote the direction of change foreseen. Much of the content of the Priority Axes and the overwhelming budgetary allocation directly addresses acquis and Accession Treaty obligations. The types of Actions proposed are appropriate and will contribute to the achievement of the Results. The Actions and the expected outcomes are consistent with the PA Development Needs and Funding Priorities. The interventions almost entirely continue from the ENV SOP 2007–2013 and the financial instruments remain consistent and are the preferred option. However, there remain some uncertainties as to the full content of the programme as the findings National and strategic plans are awaited and assessments yet to be undertaken.

## Energy

The LIOP contains a summary of the current situation and of the development needs in the energy sector, which enhances the intervention logic. The three Priority Axes provide a relatively clear division line among the interventions, focused on: producers and /energy efficiency at consumers (Priority Axis 6); heat transmission and distribution (Priority Axis 7); and electricity and gas transport (Priority Axis 8). Priority Axis 7 is multi-fond, which could cause administrative difficulties during implementation, but this approach is justified by the fact that the two SOs are very similar (upgrade /modernisation of DH systems), but Bucharest is a large project in a relatively developed area and is eligible under CF, whereas the seven other cities are smaller projects in less developed regions, eligible under ERDF. The summary of the intervention logic is presented below.

The Intervention Logic for the LIOP energy sector is consistent, with a clear match between the funding priorities provided for in the PA and the LIOP SOs. There is consistency between SOs and selected thematic objective and investment priorities as per the Regulations no. 1300/2013 (CF) and 1301/2013 (ERDF). LIOP objectives are also in line with the relevant provisions of Regulation no. 1303/2013. The logical link between funding priorities and specific objectives is clear enough. The actions foreseen are all relevant with respect to their contribution to the expected results.

However, there are still some weaknesses in the LIOP intervention logic. Thus, consistency should be also more clearly ensured between the development needs, the definition of funding priorities and the specific objectives in the case of SOs 6.3 and 6.4 (energy efficiency for industrial consumers), as well as coherence with other policy measures. Thus, some large energy consumers have benefited energy at below-market prices (discounts from market prices, from state owned energy producers, for which there is an on-going investigation at DG Comp on illegal state aid - Alro and Mittal). In 2013, the Government approved additional state aid in the form of green certificates exemptions for large electricity consumers, in direct proportion with their energy consumption (the more energy-intensive, the higher the support). A similar support package has been proposed for large gas consumers. These measures are conflicting with the LIOP objective to improve energy efficiency at industrial consumers. Actually, LIOP adequately highlights the fact that the lack of interest from companies to invest their own funds to implement monitoring equipment is because energy prices are still not fully liberalized. There is a risk that, in these circumstances, just monitoring energy consumption would not reduce consumption by 1% without additional policy measures or interventions; and that imposing additional conditions on beneficiaries to improve energy efficiency might reduce their demand for the projects. The success of this measure depends critically on: competitive market-based energy prices, improvements in banking products to finance energy efficiency measures and explicit, monitored and enforceable targets for beneficiaries to improve energy efficiency. It is also unclear whether the major barrier against the implementation of monitoring systems so far by industrial consumers was because of lack of financing for the equipment or lack of interest, in which case there might be few applications for funding from industrial consumers for the financing available during 2014-2020.

The LIOP is also consistent and complementary with the ROP which contains measures for thermal insulation for residential and public buildings and public lighting, whereas LIOP addresses DH networks.

Conclusions The intervention logic is generally sound, comprehensive, and coherent with higher level strategies and programming documents. The LIOP is also largely coherent the ROP which tackles energy demand side for buildings.

# Consistency of financial allocations

Q3: To what extent the budgetary allocation corresponds to the OP objectives?

Budgetary allocations, their components and breakdown are given throughout the LIOP document according to the programming template.

## Transport

For ease of analysis, a summary of LIOP Transport allocations is provided in the table below:

| Priority Axis | Fund | EU Allocation (EUR) | Gross total allocation (EUR) | Specific objectives |
| --- | --- | --- | --- | --- |
| Priority Axis 1 Improve mobility through development of TEN-T Network and underground transport | CF | 1,440,000,001 | 2,042,553,192 | 1.1 Increase mobility on Road TEN-T core network |
|  |  | 1,056,000,0000 | 1,497,872,341 | 1.2 Increase mobility on rail TEN-T Core network |
|  |  | 192,000,000 | 272,340,425 | 1.3 Increase the use of inland waterways transport through the development of water ways and ports located on the TEN-T Core network |
|  |  | 512,000,000 | 726,241,135 | 1.4 Increase the use of the metro network in Bucuresti - Ilfov |
| Total | 3,200,000,000 | 4,539,007,093 |  |
| Priority Axis 2 Development of a sustainable, high-quality and efficient multimodal transport system | ERDF | 918,522,425 | 1,305,430,132 | 2.1 Increase mobility on road TEN-T network |
|  |  | 95,845,818 | 136,218,796 | 2.2 Increasing accessibility of areas with low level of connectivity to TEN-T network |
|  |  | 39,935,758 | 56,757,832 | 2.3 Increasing the sustainable use of airports |
|  |  | 127,794,424 | 181,625,061 | 2.4 Increasing the freight volume handled in intermodal units and ports |
|  |  | 63,897,212 | 90,812,531 | 2.5 Increase safety and security in all modes of transport and reduce the environmental impact of transport |
|  |  | 15,974,303 | 22,703,133 | 2.6 Reducing waiting time of carriers at transnational crossing points |
|  |  | 335,460,364 | 476,765,780 | 2.7. Increasing the sustainability and quality of rail transport |
| Total | 1,597,430,304 | 2,270,313,273 |  |

The Romanian transport system remains chronically under-financed; investment needed for both infrastructure development and maintenance highly exceed resources available. Given the budgetary constraints and the overall ESIF available envelope the situation is unlikely to change in the foreseeable future. While a significant share of the LIOP resources are allocated for the transport sector (54.2%), the available financing remains far from addressing the sector’s investment needs, which comprise on-going projects - started under the previous programming period that will be phased - and of other priority projects, under various stages of preparation.

The latest available version of the GTMP provides a thorough analysis of the investments needs and available resources per transport mode for the 2020 time horizon, highlighting significant financing gaps.  Therefore, judging solely from the perspective of the available LIOP allocation neither the full upgrade of the TEN-T network in Romania, nor a sustainable, high-quality and efficient multimodal transport system could be achieved. But the assessment of the adequacy of the current allocations must also take account of the following:

- Total ESIF allocations for Romania, as compared with the overall needs;

- The requirement to concentrate on the most important objectives;

- The additional financial resources that might be mobilised for the transport sector (CEF, state budget, Private Public Partnerships (PPP), etc.);

- The driving role of GTMP for the entire transport sector investment policy, ensuring that all future investments, irrespective of financing source, should target the same strategic objectives;

- The implementing capacity of the main stakeholders (such as Road and Rail companies).

Out of the total ESIF allocation for Romania of M€ 30,619 (performance reserve included), the foreseen allocation for Transport under both CF and ERDF is M€ 5,106.99, which represents 16.67%. This is a good share given the multitude of the country needs and the cost of acquis compliance on other sectors, such as environment. The commitment of Romania towards transport infrastructure development is also highlighted by the foreseen co-financing rate of 25%, which allows for an increased overall budget for the sector.

The majority of the funds are allocated to the main sector declared priority - TEN-T network development.  A total of M€ 5,106.99, representing 83.33% of the financial envelope has been allocated to SOs targeting directly TEN-T network infrastructure (Core and Comprehensive). Moreover, significant amounts have been allocated to sustainable transport modes (M€ 2,493), from which M€ 1,480 (29%) is allocated to railway-related projects. The financial allocation for the road sector (M€ 2,613, representing 51.17% of the LIOP Transport allocation) exceeds the funds reserved for sustainable transport modes. This road-oriented approach seems to contradict both the EU guidelines and the self-assumed overall LIOP objective of re-balancing the modal split but there are strong arguments supporting the proposed allocation for road sector, as discussed previously under Section 1. There is no multi-fund axis proposed for transport sector under the LIOP, though such an approach could have contributed to a more coherent programme design. Comments in this respect have been also provided under Section 1.

During the previous programming period (2007–2013), under the dedicated OP, the transport sector performed rather disappointingly, with an absorption rate of 32.5% as of 31st of July 2014. This is the second lowest performance among the OPs financed under Convergence Objective and below the 36.47% average absorption rate. While absorption is likely to accelerate by the end of the eligibility period, the overall SOPT 2007-2013 performance remains low, particularly in view of the sector’s investment needs. This is primarily due the programme’s specificity (the bulk of the financing is committed to large projects, which take longer to prepare and implement) but also by capacity constraints; as SOPT absorption performance essentially reflects the main beneficiaries spending capacity, namely CNADNR and CFR. The primarily factors limiting the absorption capacity in the transport sector are: late project preparation, insufficient and insufficiently trained personnel, high staff turnover, frequent (and politically-driven) replacement of management staff, poor quality tender and design documentation, the high number of appeals during the procurement phase, external administrative and institutional burdens in project preparation and implementation, poor contract management, including the management of variations and claims and disputes with contractors. All these issues, which are not only specific to EU funds, have been subject to various assessments over time and are fully acknowledged by higher decision makers. There is wide consensus that the issues need to be dealt with, be it in the framework of the LIOP or otherwise, in order to ensure increased spending capacity in the 2014-2020 programming period. The question remains whether such an increase will be sufficient to achieve a more significant absorption rate in view of the larger financial envelope (approx. Bn€ 6.4 for LIOP Transport as compared with the Bn€ 5.5 for SOPT 2007 – 2013). To ensure this, the timely preparation of projects, including reserve projects (over-contracting) and smooth implementation of the phased projects are necessary.

Also during the 2007 – 2013 programming period there was a tendency for over-optimistic forecasting; annual spending constantly lagged behind forecasts. This has not been caused entirely by “unexpected” implementation hurdles but also by unrealistic projections. For example, in 2014, with procurement virtually finalised for all major projects and works ongoing, the CNADNR spending forecast for the period from January to May was RON 268,337,566, while real disbursement for the same period was RON 95,650,527 (an achievement rate of 35.64%). The same analysis at CFR shows a forecast achievement rate of 42.07%. If perpetuated, the unrealistic forecasting could affect the overall LIOP spending rate.

Considering that the spending rate is likely to accelerate over the next year and a half, it is reasonable to assume that the SOPT will reach a 60% absorption rate by December 2015. Therefore a reasonable objective for LIOP in this respect would be 80%. In consideration of the foreseen increase of the available financial envelope, achieving an 80% absorption rate would imply an increase of the average spending performance of approximately 60%. Such an increase is certainly achievable, subject to adequate measures targeting the beneficiaries’ capacity and more efficient OP management as a whole.

The GTMP latest version provides for a consolidated analysis of the overall available financing for investments in the 2020 scenario, in consideration of the Romanian government commitment to ensure an annual allocation of GDP 2% for transport, the mid-term GDP growing forecasts, annual levels of administrative and maintenance spending, phased projects currently under implementation, PPPs and available CF and ERDF financing for the 2014 – 2020 programming period. As a significant financing gap was highlighted as compared with the identified mid-term policy needs, the Romanian Government has consequently committed to identify the necessary additional financing in this respect.

An essential pre-requisite to realise the potential of alternative financial sources (CEF, IFI loans, PPPs and state budget allocations) to contribute to the achievement of the LIOP strategic objectives on a mid-term perspective, is that all future sector spending is driven by the GTMP. While there is a clear commitment of the Romanian authorities in this respect, the institutional risk remains, given the previously demonstrated difficulty to achieve political consensus in establishing middle and long-term policy objectives. Until present, policy development has been hampered by changes to priorities accompanying government and ministerial portfolio changes. Moving on to a strategic policy driven approach is conditioned by consolidation of the line ministry’s role in policy development and its strong ownership of the GTMP.

The Government estimates that the available CEF allocation for Romania will be approximately Bn€ 1.2, which will trigger a project portfolio estimated to be of approximately Bn€ 2.3 (including co-financing, VAT, etc.). Considerations concerning CEF financing and foreseeable targets have been presented in Section 1. Larger, state-guaranteed IFI loans for infrastructure development have been disregarded recently, primarily because of their negative influence over the State budget parameters (deficit and external debt). This trend is unlikely to change in the medium-term. The potential PPPs contribution to the overall financing envelope available is difficult to estimate, as the first PPP transport sector success stories are still awaited. Based on the Government’s commitment to allocate 2% of the GDP for the transport sector, a preliminary forecast presented in the draft MPGT shows that the annual funds available from the state budget would be around Bn€ 22.59 for 2014 – 2020. It is worth noting, however, that such amount covers also infrastructure maintenance and administrative costs that are being estimated at more than 50% of the available budget for the 2014 – 2020 period. Co-financing, VAT and non-eligible costs to be covered under the LIOP and CEF have been also considered when estimating the state budget funds that could be used for closing the investment “financing gap” for the 2020 scenario. The overall available budget for the 2020 scenario was forecasted at Bn€ 9.5.

Conclusions Given the implementation challenges, the proposed financial envelope for transport is appropriate, despite the fact that the investment needs are far from being satisfied. The proposed financial allocations of LIOP Transport focus on key objectives from both national and EU perspectives. Overall, the potential to achieve sector policy targets using the available financing resources is conditioned by the existence of a coherent medium and long-term strategic planning policy to address all financial sources including the availability of state budget allocations, according to the political commitments made in this respect. In view of past implementation constraints and the increased financial envelope for 2014-2020 period, meeting absorption targets will necessitate that the planned measures targeting beneficiaries’ capacity and more efficient OP management as a whole result in an improved spending capacity by 60% as compared to 2007-2013. Recommendations Timely project preparation as to ensure early spending; Reserve projects financed from alternative financial sources that would allow reimbursement of expenditure under LIOP, if necessary; Adequate measures targeting the implementing capacity at the level of the LIOP final beneficiaries (mainly CFR and CNADNR); Compensation of overoptimistic forecasting through appliance of flat corrections rates, in order to ensure a sound financial management of the Programme.

## Environment

For the Environment sector the EU support amounts to Bn€ 4.199 representing 37.58% of the LIOP allocation. For all three Priority Axes in the environment section of the LIOP the EU funding represents 85% of the total support and National funds 15%. For ease of analysis, a summary of LIOP Environment allocations for each priority axis concerned is provided in tables preceding the analysis text:

Priority Axis 3

| Priority Axis | Fund | EU Allocation (€) | Total net allocation (€) | Specific objectives |
| --- | --- | --- | --- | --- |
| PA 3 Development of environment infrastructure in terms of efficient management of resources | CF | 318,168,816 | 374,316,255 | 3.1 Reducing the number of non-compliant landfill and increasing the quantity of waste prepared for recycling |
|  |  | 2,574,274,969 | 3,028,558,787 | 3.2.To increase the collection and treatment of urban waste water, and to ensure the supply of drinking water to the population |
| Total | 2,892,443,785.00 | 3,402,875,042 |  |

The majority of the funding for the environment under the LIOP is allocated to the provision of wastewater collection and treatment and the provision of drinking water supply.  The investment is required to meet obligations arising from the Accession Treaty and acquis requirements introduced subsequently.  The allocation is consistent with the SOs and the proposed actions however, the allocation represents only a fraction of the needed funds and additional funding will need to be identified if the obligations and results are to be met.  The total investment is M€ 3.03 representing 26.68% of the LIOP allocation.  The investment will finance both phased projects launched under the ENV SOP 2007-2013 and new projects according to the County Master Plans. The current estimate is that Bn€ 6.2 is required to meet the acquis obligations regarding drinking and wastewater. The allocation under the LIOP is less than half of the required investment. The outputs are based upon unit costs calculated by averaging costs incurred under ENV SOP 2007–2013 i.e. € 900 per person for wastewater provision and € 400 per person for drinking water provision.

The initial priority will be targeted to agglomerations of more than 10,000 population equivalent - 44% of the budget - and the remaining 56% towards wastewater services for agglomerations of between 2,000 and 10,000 inhabitants and drinking water provision for communities of more than 50 persons. Additional funding for agglomerations of between 2,000 and 10,000 inhabitants is foreseen under the EARDF as part of a package that includes investment in roads. The precise EARDF allocation for water and wastewater is not specified. The allocation of resources between the LIOP and EARDF will be made according to the specific requirements and based on the County Master Plans. However, as the LIOP points out, additional funding will need to be identified if the acquis obligations are to be met.

Project preparation is being funded under ENV SOP 2007 – 2014 Priority Axis 1 and the target is for 44 projects to be prepared.

The other component of Priority Axis 3 concerns waste management. The total budget is M€ 374.32 representing 3.30% of the LIOP allocation. As with the water sector, the operations are proposed in order to meet Accession Treaty and acquis obligations. The allocation will be used to support 10 phased projects from SOP ENV 2007–2013, 4 new projects and the construction of a waste incinerator for Bucharest. The funds are estimated to cover 25% of the investment need. The Output target is for an additional 740,000 tones /year recovery capacity (MBT and composting) and the PA states that a 1.8 M tonnes /year is needed to ensure compliance. The total funding investment for the Bucharest Incinerator is estimated to be M€ 250, while de funding gap to be covered from grant is estimated between M€ 70 and M€ 100 (to be defined by the feasibility study) –– and will provide just over half of the Output target additional capacity.  While there is no indication as to where the additional investment will be sourced, the LIOP states that new interventions and their investment are to be considered upon completion of the new National Waste Management Plan. The OP will be amended accordingly.

The allocation is substantially less that the corresponding funds under ENV SOP 2007–2013.  This is not surprising as the previous funding round was seen to establish integrated waste management facilities throughout the country. However the progress was hampered by difficulties in the local authorities in reaching agreements through the Interregional Development Associations established for the purpose, conflicting commercial interests and contractual difficulties.  While the current allocation is far more modest it is not clear if all the past absorption difficulties have been overcome.

Priority Axis 4

| Priority Axis | Fund | EU Allocation (€) | Total allocation (€) | Specific objectives |
| --- | --- | --- | --- | --- |
| PA 4 Environmental protection through measures to preserve biodiversity, air quality monitoring and remediation of historically contaminated sites | ERDF | 285,106,383.05 | 335,419,274.18 | 4.1 Improvement of protection and conservation of biodiversity and restoration of degraded ecosystems |
|  |  | 13,829,787.24 | 16,270,337.93 | 4.2 Better assessment and monitoring at national level of air quality |
|  |  | 126,595,744.71 | 148,936,170.25 | 4.3 Historically contaminated area reduction |
| Total |  | 425,531,915.00 | 500,625,782.36 |  |

Priority Axis 4 supports biodiversity conservation, air quality monitoring and reporting and the decontamination of historically polluted sites. The total budget is M€ 500.63, representing 4.41% of the LIOP allocation.  Of the Priority Axis allocation, biodiversity conservation has the largest share with M€ 335.42 (67%), air quality M€ 16.27 (3.25%) and decontamination of historically polluted sites M€ 148.94 (29.75%).

Biodiversity conservation is supported through the development of management plans for Natura 2000 network sites, the implementation of some approved management plans and national monitoring. The development of management plans continues from ENV SOP 2007–2013, where 272 sites were supported. As yet, only 66 management plans have been submitted for approval and of these only 10 approved. Under the LIOP, support for a further 70 management plans is foreseen. The budget is based on a unit cost of € 70,000. The remaining M€ 20 is to be allocated for national monitoring. There is little detail or output indicator regarding this and it is assumed that it entails the compulsory reporting to the EC under the Habitats and Birds Directives.

Although the actions provide a list of the activities to be supported under the projects implementing management plans there is little sense of the scale of operations. The target number of sites (and therefore projects) has decreased considerably as discussions have taken place with stakeholders in the process of drafting the LIOP. Consequently, fewer but far more expensive projects are now proposed – an average of approximately M€ 6 each. Whereas the interventions support compliance with the acquis – specifically the European Biodiversity Strategy – this is not as imperative as the waste and water operations. Romania is above the European average in terms of habitats and species conservation status.

The EARDF foresees funding support for Biodiversity conservation through promoting environmentally friendly farming practice and compensation of landowners. The EMFF will also support conservation measures in respect of the marine environment and inland waters.  As a considerable stretch of the Danube runs through Romania, funds can be accessed through the EU Strategy for the Danube Region START programme. Additionally there are funding opportunities through the LIFE programme and Norway Grants.

The funding for air quality monitoring and reporting is also an acquis driven exercise. The reporting requirements were revised under the 2008/50 Directive and the INSPIRE Directive requires that the public have access to environmental information. The operations foresee upgrading 10 of the air quality monitoring stations and air quality forecasting system and establishing a pollutants’ database. The budget would appear to be more than adequate to meet the needs and ensure compliance with the acquis.

A total of 1,393 contaminated sites have been identified of which 210 have been identified as being caused historically; Romania has a legacy of historically contaminated former industrial sites stemming from industrial and agricultural practice prior to 1989. The operations will continue from the initiative commenced under SOP ENV 2007-2013 to rehabilitate the sites.  The scale of the operations is modest in comparison with the need. Over the period 2014 – 2020, 10 sites are foreseen to be decontaminated; 8 funded through the LIOP and 2 through other financing.  The sites will be those ‘orphaned’ i.e. that owner cannot be identified following the collapse of the socialist regime in 1989. Costs and budget are based upon the experience of 2007 – 2013.

Priority Axis 5

| Priority Axis | Fund | EU Allocation (€) | Total allocation (€) | Specific objectives |
| --- | --- | --- | --- | --- |
| PA5 Promoting climate change adaptation, risk prevention and management | CF | 363,829,787.04 | 428,035,043.58 | 5.1 Mitigating the effects on the population and damage caused by natural phenomena associated with the main risks accentuated by climate change, mainly floods and coastal erosion |
|  |  | 114,893,616.96 | 135,168,961.13 | 5.2 Increasing preparedness for timely and effective response to disasters of intervention crew |
| Total | 478,723,404.00 | 563,204,004.71 |  |

Although there are two SOs under Priority Axis 5, there are three distinct elements: flood protection, coastal erosion prevention and disaster response. The total budget is M€ 563.20, which represents 4.96% of the LIOP allocation. Within the Priority Axis the allocations for the components are: M€ 268.04 (47.59%) for flood protection, M€ 160 (28.41%) for coastal erosion prevention and M€ 169 (31.01%) for disaster response.

Both flood protection and coastal erosion prevention are long-term multi-decadal undertakings.  For flood prevention an investment of Bn€ 12.3 is foreseen over the following twenty years and M€ 400 for coastal erosion prevention. The strategy for flood prevention will be further developed – or the actions further defined – when the national risk assessment is published. This is expected in 2015.  The proposal is for protection measures for the river Trotus and tributaries. Supplementary support for flood prevention will be provided under the EARDF through re-forestation and supporting measures to reduce soil erosion. A further related measure is support for irrigation. For coastal erosion, measures will be taken along part of the Southern Black Sea coastline. As with the majority of interventions proposed under this section of the LOIP the budget is targeted at sector priorities but the investment, however substantial, is insufficient to provide a total solution to the need.

Support for the emergency services was provided under the ROP 2007 – 2013, the current intervention continues from that undertaking. There are few specifics given in the LIOP other than the budget is based on estimates provided by the General Inspectorate for Emergency Situations (GIES) who will determine the allocations and endowment for each of the foreseen 46 emergency units. Part of the budget will be used to equip the command and control facilities and establish training centres. The rationale for the investment is that the response to major incidents has shown that recourses were insufficient and not used to maximum efficiency and that the equipment base, particularly vehicles, are outdated.

Conclusions The financial allocations are consistent with the objectives and actions. The financial allocations address the environment sector investment priorities and needs. The majority of the financial allocations are not sufficient to meet the results targets within themselves and the additional investment sources required have not been fully identified as yet.

## Energy

A summary of the budgetary allocations for the Energy sector is provided in the table below:

| Priority Axis | Fund | EU net allocation (EUR) | Total net allocation (EUR) | Specific objective |
| --- | --- | --- | --- | --- |
| 6. Clean energy and energy efficiency in order to support a low carbon economy | ERDF | 89,099,999 | 111,514,393 | 6.1. Increasing production of energy from renewable resources less exploited (biomass, biogas, geothermal) |
|  |  | 9,990,000 | 12,503,129 | SO 6.2. Reducing energy consumption at industrial consumers |
|  |  | 32,400,000 | 40,550,688 | SO 6.3. Reducing the average power consumption of households |
|  |  | 54,000,000 | 67,584,480 | 6.4. Increasing savings of the consumption of primary energy produced by high-efficiency cogeneration systems |
| 7. Increasing energy efficiency in district heating systems in selected cities | ERDF | 84,510,000 | 105,769,712 | 7.1. Increasing energy efficiency of district heating transmission and distribution in selected cities |
|  | CF | 150,000,000 | 187,734,668 | 7.2. Increasing energy efficiency centralised heat supply in Bucharest |
| 8. Intelligent, sustainable transport systems for electricity and gas | ERDF | 20,000,000 | 25,031,289 | 8.1. Increasing the capacity of the national energy system for retrieving energy from renewable sources |
|  |  | 43,945,000 | 55,000,000 | 8.2 Increasing the interconnection of national natural gas transmission system from Romania with other neighbouring countries |
| Total | 483,944,999 | 605,688,361 |  |

The total financial allocation for the energy sector is relatively small within LIOP (5.2%) and represents 1.5% of the total ESIF allocation for Romania (Bn€ 30), whereas the average co-financing is 25%. Despite the small allocation, the overall programme is rather ambitious in terms of SOs. There is a risk that funding is spread too thinly to actually produce significant changes. In addition, the fact that there is no updated energy strategy to indicate the amount of investments needed for the whole sector makes it difficult to assess the real financing gap and to ensure a proper prioritisation of measures. By 2011, the World Bank has estimated that Romanian energy sector needs over Bn€ 30 investments in order to comply with the EU targets and in order to ensure the energy security by 2020 (Functional Review, Ministry of Economy). However, in the absence of a strategy and given the frequent changes in the energy policy during the recent years, the LIOP can at least ensure that some measures and policy directions will be followed consistently over the 2014-2020 programming period, regardless of other sector changes and independent from electoral cycles.

Generally, the financial allocation and the proposed split on priority axes and SOs is consistent with the LIOP aims and cover all segments, production, consumption, grids. Also, the priorities of the LIOP energy sector (energy supply, transport and distribution) are well correlated with the ROP (priorities for optimisation of energy demand in the residential sector). The proposed approach of having a multi-fund priority axis, co-financed by the CF and by the ERDF is acceptable in principle, given the complementarities of the interventions proposed, although it is likely to complicate the administration.

However, for SO 6.1 and 6.4, possible overlaps with other recent policy initiatives (such as the proposed new District Heating law with support for biomass, or the envisaged amendments to the cogeneration bonus) must be well considered, as these could affect the willingness of potential beneficiaries to submit projects for EU financing under this SO.

In the case of SO 6.3 – with an allocation of M€ 32.4 - it must be noted that the proposed investment consists of demonstrative projects, which already follow a pilot project and which should be followed up by a scaling up of the programme after finalisation of the demonstrative phase. While LIOP's contribution through the demonstrative projects is expected to exceed 1% of the overall energy savings target by residential consumers by 2023, other measures (e.g., gas interconnections and the finalization of Iasi-Ungheni project etc.) might look like a higher priority for financing under LIOP and for the EU in the current regional context, given that there was already a pilot project for smart distribution. The demonstrative projects would not lead directly to significant improvements in energy efficiency or emission reduction, particularly if the electricity market for households is not fully liberalised by the end of the demonstrative phase. However, the projects could later be scaled up with national or other funding and the know-how gathered could be used as an input for the future energy strategy.

For SO 6.2, previous experience shows that large industrial consumers - for which energy is a significant share of their production costs - have little incentive presently to purchase monitoring equipment to monitor their energy consumption. The allocation is expected to meet the needs of at least 60 projects at an average cost per project of € 200,000. If this will not be the case and the number of applications for financial support is lower, it is likely that there are other reasons, such as energy prices, lack of incentives to improve energy efficiency, etc. why large consumers do not install such equipments in the absence of grant support being available.

Conclusions As the programme differs substantially from the previous programming exercise, in terms of SOs, intervention mechanisms and eligible beneficiaries, the lessons learned with respect to absorption and capacity are of little relevance. The main challenge is to ensure that there is sufficient administrative capacity at all levels in order to ensure sound programme management.

# Indicators

Q4. To what extent the indicators proposed in the programme are relevant

Q5. How will the expected outcomes contribute to the results? To what extent the results are influenced by external factors, including the other existing instruments? Are the quantified target values of the indicators realistic, versus the expected support from the CSF?

## Transport

Priority Axis 1

A summary of the LIOP Priority Axis 1 indicators is provided in the table below:

| Specific Objectives | Results | Result Indicators | Unit | Result Indicator Baseline | Result Indicator Target | Output Indicators | Output Target |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1.1 Increase mobility on Road TEN-T core network | Time savings in road distances located on the TEN-T Network | Average Travel Time on the road TEN-T Core network | Min/100 km | 79,5 | 74.1 | Total length on newly built roads | 200 |
| 1.2 Increase mobility on rail TEN-T Core network | Time savings in rail distances on reduced network at standard conditions set by the European regulations for rail transport | Average travel time on the railway TEN-T network | Min/100 km | 103,4 | 79.2 | Total length of reconstructed or upgraded railway line Procured rolling stock | 140 22 |
| 1.3 Increase the use of inland waterways transport through the development of water ways and ports located on the TEN-T Core network | Increased volume of goods transported on inland waterways | Goods carried by inland waterways | Mil. tonnes/ year | 26.8 | 32.2 | Upgraded ports located on TEN-T Total length of new or improved inland waterways Rehabilitated locks | 1 30 4 |
| 1.4 Increase the use of the metro network in Bucuresti - Ilfov | Increased use of metro system in passenger transport in the Bucharest-Ilfov region | Share of metro system in public passenger transport in Bucharest | % | 18.5 | 23 | Total length of new or improved tram and metro lines | 9 |

All selected result indicators (RI) are clearly reflecting the results sought. SOs 1.1, 1.2 and 1.4 are basically the same with the expected results and associated result indicators, as recommended by the guidelines. This is partially the case for SO 1.3 as well. All RIs have clear label, clear explanatory definition and are easily understandable.

The data source that has been used for establishing the baselines and target values for RI 1.1 and RI 1.2 is the National Transport Model (NTM) developed under the GTMP project, which allows the simulation of the impact of individual road, respectively railway projects on the entire network.

It is worth noting that RI 1.1 target value has been calculated taking account of: (1) new, high quality road sections to be constructed with LIOP financing, (2) motorway projects currently under construction and (3) other road sections to be built with alternative financing sources, by 2023. The time savings have been provided by the National Transport Model for each section. Such approach is consistent with the EC Guidelines, which recommend that results and associated indicators are to be set-up at sector level. Overall, the target seems achievable.

In case of RI 1.2, the NTM estimations show a 24.2 min/100 km time savings that should tentatively be achieved through the investment package proposed under GTMP strategy. It should be noted that the estimated time savings should also result from other investments to be financed either under LIOP (SO 2.7) or using alternative financing sources, such as CEF. Time savings should be also calculated in respect of the rationalised network only. Considering the last 25 years downward trends, the proposed target value remains, however, difficult to achieve.

Data needed for RI 1.3 will be collected directly from the National Institute for Statistics (NIS) periodical publications, which provides sufficient assurance with respect to the indicator’s robustness and statistical validity. The target value has been set-up in line with the Danube Strategy policy goals but is also confirmed by the NMT.

The data source for establishing the baseline and target values for RI 1.4 is NIS. The target value has been established using the parameters of the projects planned to be implemented during the next programming period, including the ongoing projects and the passengers’ demand. It seems realistic and achievable.

For RI 1.1, external factors likely to affect the results are the overall increase in traffic volumes, investments to be promoted under alternative financing mechanisms and ongoing rehabilitation works at the time of data collection. RI 1.2 could be severely influenced by lack of regular maintenance, high number of thefts of railway components and lack of political decision in respect of network rationalisation. RI 1.3 is likely to be influenced by the overall increase /decrease in trade volumes (general economic activity), new suppliers on market, etc. As pointed out in the previous section of the report, being dependent on limited number of freight types, waterborne transport is highly responsive to business decisions taken by a limited number of economic operators. For example, a large share of the inland waterways traffic is generated by two economic operators – the steel and cement plants in Medgidia and Galati. In the case RI 1.4, the achievement of the target value is likely to be influenced by future evolution of the surface public transport and by the city infrastructure.

The table below provides a synthesis of the analysis covering Priority Axis 1 result indicators:

| Code | Indicator | Relevance | Clarity | Robustness | Statistically validated |
| --- | --- | --- | --- | --- | --- |
| RI 1.1 | Average Travel Time on the road TEN-T Core network | Yes | Yes | Yes | Yes |
| RI 1.2 | Average travel time on the railway TEN-T network | Yes | Yes | Yes | Yes |
| RI 1.3 | Goods carried by inland waterways | Yes | Yes | Yes | Yes |
| RI 1.4 | Share of metro system in public passenger transport in Bucharest | Yes | Yes | Yes | Yes |

All Priority Axis 1 output indicators (OI) are contributing to the expected results and are relevant for the actions foreseen. Common indicators have been properly used where relevant.  The OIs have clear label, clear explanatory definition and are easily understandable.

The target values provided have been calculated based on average unit costs, data from the indicative project list, financial allocations and /or data provided by beneficiaries. In assessing whether such values are actually achievable using the available LIOP financial envelope, maturity of the proposed projects, average implementation durations foreseen and past performances of similar projects are equally relevant.

In the case of OI 1.1, the total length of new roads to be constructed has been setup at 200 km, based on the individual, indicative list of projects to be implemented and a unit-cost approach. The proposed cost per kilometre (M€ 10.8) has been calculated based on the cost standards provided for in Government Decision no. 1394/2010 and the terrain characteristics of the projects.  The methodology used is fully acceptable and the proposed target value is realistic.  Time-wise, delivering 200 km of motorways by 2023 (9 years) is realistic, considering that 2 years are needed for Feasibility Studies /Detailed Design, 1.5 years for procurement and 4 years for construction. It is worth noting that such an implementation schedule is based on two main assumptions: (1) there is no preliminary study available at present, which is not always the case and (2) all the above deadlines are generous.

The target value for OI 1.2 (140 km of improved /rehabilitated railways) has been set-up taking account of the projects intended to be implemented. Such projects are already in advanced preparation stage (detailed design completed), which provides a sound basis with respect to cost estimations and makes implementation by end-2023 fully achievable. The project cluster under SO 1.3 appears to have been already decided and the associated OI target values have been properly estimated. For this reason, the target is realistic.

The number of rolling stock to be procured is basically an administrative decision based on available budget and an estimated unit cost. The proposed target is, therefore, realistic and achievable in terms of both time and budget.

The target values for OI 1.4 – metro infrastructure in Bucharest – have been established based on the projects to be implemented. Both length and unit cost resulted from an approved Feasibility Study (M 5 Eroilor – Pantelimon). The construction of 9 kilometres of metro line in 9 years appears as realistic, assuming that project preparation, procurement and implementation will proceed according to plan.

The table below provides a synthesis of the analysis covering Priority Axis 1 output indicators:

| Code | Indicator | Type (common /specific) | Relevance | Clarity |
| --- | --- | --- | --- | --- |
| OI 1.1 | Total length on newly built roads | Common | Yes | Yes |
| OI 1.2.1 | Total length of reconstructed or upgraded railway line | Common | Yes | Yes |
| OI 1.2.2 | Procured rolling stock | Specific | Yes | Yes |
| OI 1.3.1 | Upgraded ports located on TEN-T | Specific | Yes | Yes |
| OI 1.3.2 | Total length of new or improved inland waterways | Common | Yes | Yes |
| OI 1.3.3 | Rehabilitated locks | Specific | Yes | Yes |
| OI 1.4.1 | Total length of new or improved tram and metro lines | Common | Yes | Yes |

Priority Axis 2

A summary table of the indicators proposed under LIOP Priority Axis 2 is provided in below:

| Specific Objectives | Results | Result Indicators | Unit | Result Indicator Baseline | Result Indicator Target | Output Indicators | Output Target |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2.1 Increase mobility on Road TEN-T Newtork | Time savings on road distances on TEN-T Network | Average travel time on Road TEN-T network | Min /100km | 85.2 | 78.4 | Total length of newly built roads of which TEN-T Total length of newly build roads | 175 175 |
| 2.2. Increasing accessibility of areas with low connectivity to TEN-T Network | Increased accessibility of regions with low connectivity | Effective accessibility index (density) | Employee/min | 25.874 | 27.873 | Total length of newly built roads Total length of newly built roads | 130 9 |
| 2.3 Increasing the sustainable use of airports | Increased volume of passengers via airports | Passengers embarked and disembarked in airport transport | Mil. of passengers | 10,7 | 20 | Airports supported | 2 |
| 2.4 Increasing the freight volume handled in intermodal units and ports | Increased volume of containerised freight handled in intermodal units and ports (other than those situated on TEN-T Core) | containerised cargo volume handled in intermodal terminals | TEU /year | 25,198 | 70,000 | Inter-modal terminals constructed/upgraded Ports located on TEN-T modernised Ports located on other networks modernised | 4 7 3 |
| 2.5 Increase safety and security in all modes of transport and reduce the environmental impact of transport. | Low number of accidents on all modes of transport and in particular a low number of deaths in road accidents | Road fatalities per million inhabitants | No. /mil. inhabitants | 92 | 73 | Road black spots eliminated (no) Level track crossing signalled (no) | 150 150 |
| 2.6 Reducing waiting time of carriers at trans-national crossing points | Reduced waiting time at transnational crossing points, especially for carriers | Waiting time in customs at exit points in agglomerated periods | min | 300 | 150 | Trans-national communication points upgraded/extended | 3 |
| 2.7 Increasing the sustainability and quality of rail transport | High level of use of the railway network Increased sustainability of railway network Competitive passenger transport services | Intensity of railway network use | passenger / km network/year | 409.640 | 555.940 | Total length of reconstructed or upgraded railway line of which TEN-T Total length of reconstructed or upgraded railway line Reform measures analysed/developed/ implemented Procured rolling stock | 250 250 4 20 |

The selected RIs are generally clear and reflect the change sought. In the case of SO 2.5, the RI captures a significant amount of the change sought, as road transport is by far the most unsafe transport mode. In terms of robustness, it should be mentioned that business decisions taken by a limited number of actors (air carriers) might significantly influence the achievement of RI 2.3, at least on short term, irrespective of the amount of investments or the theoretic catchment area of the airports.

Result indicators have clear labels, clear explanatory definitions and are easy to understand. In case of RI 2.6 the effective calculation methodology (i.e. which are the “agglomerated periods” to be referred at) are clarified in the methodology for monitoring indicators.

RI 2.1 is very similar to RI 1.1 and all the comments above with respect to its statistical validation are applicable in this case. The proposed target value seems achievable, considering the TEN-T Comprehensive network dimensions and the proposed length of the new roads to be built. The same comments in respect of statistical validation apply for RI 2.2 as well. The baseline value for RI no. 2.2 comes from the studies/analyses performed under the GTMP project, while its target value reflects the outcome of a NMT simulation. For such target value to be achievable, it is presumed that selection of operation to be financed under this particular SO should be made so that to favour projects with greater impact on accessibility, as identified through the NMT. A confirmation in this respect should be provided together with the indicative projects list.

Data in respect of baseline value of RI 2.3 are provided by NIS, which ensures statistical validation. The target value follows an estimation provided by the NMT, which is fully acceptable. In case of RI 2.4, data are provided by the Ministry of Transport.

The baseline value for RI 2.5 is provided by NIS. For statistical validation purposes, NIS data should  be also used in monitoring. The target value has been established considering both the ambitious goal set-up by the Transport White Paper in this respect (50% reduction of fatalities caused by road accidents by 2020) and the Romanian specific context (high number of severe accidents caused by the bad condition of the road network). Whereas over the last 23 years there was no clear tendency of change in the evolution of this indicator, achieving a constant decreasing trend and an overall 20% reduction by 2023 is both reasonable, as policy target and achievable.

The RI 2.6 baseline value has been extracted from a study conducted by the relevant authority on waiting times in customs. The proposed target consists in halving such waiting times by 2023, from 300 (2012 data) to 150 minutes. The proposed target value is not that ambitious, in view of the fact that, at EU level, the average waiting time in customs is 40 minutes. However, its achievability is difficult to estimate without data with respect to total time needed for border crossing, traffic intensity by specific time intervals and corresponding waiting times and without an analysis of the main underlying causes for long waiting times.

In the case of RI 2.7, the data sources for the baseline value are MT and NIS (based on proposed method of calculation). Presumably, NIS and MT data will be further used for monitoring purposes, which ensures statistical validation. The targets are achievable, assuming that the GTMP recommendations in respect of network rationalization and maintenance budget increase shall be fully implemented.

For RI 2.1, external factors that might affect results are the overall increase in traffic volumes, investments to be promoted under alternative financing mechanisms and ongoing rehabilitation works, affecting the traffic at the time when data are collected. In consideration of the calculation methodology for the accessibility index, RI no. 2.2 might be influenced by variations of the number of employees /zones. It should be clarified whether it is the number of employees or working-age population/zone that the model is considering. If the first applies, then other external factors such as employment levels variation might also influence the results. In case of RI 2.3, an overall increase of airport transport is expected. The extent to which such increase might be attributed to LIOP investments is, however, unclear. Airborne passenger traffic is also influenced by overall economic trends, fuel prices or air carriers’ business decisions. RI 2.5 might be influenced by the foreseen increase of individual car ownership rate and by road transport market share. However, ideally infrastructure development should compensate this. External factors that might influence achievement of RI 2.7 target value are basically political, as the targets have been set-up presuming that the rail networks shall be rationalised and the maintenance budget increased.  Preserving the actual network length and shortage of the maintenance budget would certainly result in the set-up targets not being achieved.

The table below provides a synthesis of the analysis covering Priority Axis 2 result indicators:

| Code | Indicator | Relevance | Clarity | Robustness | Statistically validated |
| --- | --- | --- | --- | --- | --- |
| RI 2.1 | Average travel time on Road TEN-T Comprehensive network | Yes | Yes | Yes | Yes |
| RI 2.2 | Effective accessibility index (density) | Yes | Yes | Yes | Yes |
| RI 2.3 | Passengers embarked and disembarked in airport transport | Yes | Yes | Yes | Yes |
| RI 2.4 | Containerised cargo volume handled in intermodal terminals | Yes | Yes | Yes | Yes |
| RI 2.5 | Road fatalities per million inhabitants | Yes | Yes | Yes | Yes |
| RI 2.6 | Waiting time in customs at exit points in agglomerated periods | Yes | Yes | Yes | Yes |
| RI 2.7.1 | Intensity of railway network use | Yes | Yes | Yes | Yes |

In general, Priority Axis 2 OIs contribute to the expected results and are fully relevant for the actions foreseen. Contribution to results is less clear in case of one out of three OIs associated with SO 2.5.

Common indicators have been properly used, where relevant. The proposed OIs have clear labels, clear explanatory definitions and are easily understandable. The provided target values have been estimated based on average unit costs, indicative project lists, available financial allocations and data provided by beneficiaries.

In case of OI 2.1, the unit cost used in calculating the proposed target value was M€ 7.38, based on the portfolio of highways which can be built if the structural reform clause is activated.

The target value for the OIs associated to SO 2.2 (total length of newly constructed roads) has been established considering a unit cost of M€ 0.75/km, which is reasonable. It is worth noting that the allocation for each SO includes the performance reserve and 15% saving from procurement, based on past experience. This is reasonable and in line with the relevant EC guidelines.

The targets setup for OIs 2.3, 2.4 and 2.6 are fully achievable, as the number of interventions to be financed (airports, inter-modal terminals, cross border points) results from Implementation Strategy of the GTMP, which means that the cost of the projects /interventions may be adjusted in order to fit with the available allocation. However, it should be mentioned that concrete projects /project proposals have been also considered when the targets were set. This is also the case for the target values provided for OIs associated with SO 2.5, as a pre-set number of interventions shall benefit of LIOP financing.

The target values for the OIs associated with SO 2.7 are essentially achievable. OI 2.7.3 is based on an administrative decision (number of reform measures), which in turn takes account of the main sector needs. However, clarifications in respect of the meaning of a reform measure being implemented are provided in the methodology for indicators. For rolling stock procurement, a (reasonable) unit cost was provided, similar to the case of railroad rehabilitation.

The table below provides a synthesis of the analysis covering Priority Axis 1 output indicators:

| Code | Indicator | Type (common /specific) | Relevance | Clarity |
| --- | --- | --- | --- | --- |
| OI 2.1 | Total length of newly built roads, of which TEN-T | Common | Yes | Yes |
|  | Total length of newly built roads | Common | Yes | Yes |
| OI 2.2.1 | Total length of reconstructed or upgraded roads | Common | Yes | Yes |
| OI 2.2.2 | Total length of newly built roads | Common | Yes | Yes |
| OI 2.3 | Airports supported | Specific | Yes | Yes |
| OI 2.4.1 | inter-modal terminals constructed/upgraded | Specific | Yes | Yes |
| OI 2.4.2 | Ports modernised | Specific | Yes | Yes |
| OI 2.5.1 | Road black spots eliminated | Specific | Yes | Yes |
| OI 2.5.2 | Level track crossings signalled | Specific | Yes | Yes |
| OI 2.6 | Transnational communication points upgraded/extended | Specific | Yes | Yes |
| OI 2.7.1 | Total length of reconstructed or upgraded railway line, of which TEN-T | Common | Yes | Yes |
| OI 2.7.2 | Total length of reconstructed or upgraded railway line | Common | Yes | Yes |
| OI 2.7.3 | Reform measures analysed/developed/implemented | Specific | Yes | Partially |
| OI 2.7.4 | Procured rolling stock | Specific | Yes | Yes |

Conclusions All selected RIs for Priority Axes 1 and 2 are clearly reflecting the results sought. All RIs have clear label, clear explanatory definition and are easily understandable. Explanations in respect of RI 2.2 (accessibility index) have been also provided. Most of the RIs are robust, an exception might be RI 2.3 (increased air traffic) and 1.3 (freight volume), case in which the indicators are highly responsive on business decisions taken by a rather limited number of economic operators. Full statistical validation is ensured in the cases where data sources that have been used for establishing baselines and target values are EUROSTAT and NIS. Other sources used include the NTM developed under the GTMP project, the EU road accidents database and studies. In general, all Priority Axis 1 and 2 OIs are contributing to the expected results and are relevant for the actions foreseen. An exception is one out of three OIs associated with SO 2.5, for which contribution to results is less clear. Common indicators have been properly used where relevant. The proposed OIs have clear labels, clear explanatory definitions and are easily understandable Recommendations The MA for LIOP is to consider a close cooperation with NIS when developing the monitoring procedure for indicators. There is a strong need for a dedicated TA to be available at the level of MoT and MA for LIOP and detailed procedures to be established at the level of the Ministry of Transport in order to ensure statistical consistency of data.

## Environment

Priority Axis 3

The table below provides a synthesis of the Priority Axis 3 Result and Output Indicators.

| Specific Objectives | Results | Result Indicators | Unit | Result Indicator Baseline | Result Indicator Target | Output Indicators | Output Target |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 3.1 Reducing the number of non-compliant landfill and increasing the quantity of waste prepared for recycling | Reduced quantity of biodegradable waste in storage, to 35% compared to 1995 levels, in accordance woth obligations assumed through Accession Treaty in order to implement u Directive 99/31/EC on the landfill of waste Closed non-compliant landfills; in accordance with the commitments from the Accession Treaty in order to implement Directive 99/31/EC on landfilling Romania has to close 240 non-compliant landfills Increased share of waste recycled/recovered in the total quantity of municipal waste collected as a result of investments which offers the prospect of achieving the recycling target for household and similar waste of 50 % according to the Waste Framework Directive (2008/98/EC) | Amount of biodegradable waste landfilled Recycling rate of household and similar waste | Million Tonnes / year % | 3 7.3% | 1.53 50% | Additional capacity of waste recycling Additional capacity of waste recovery (excluding recycling) Non-compliant landfills closed /rehabilitated | 940,000 Tonnes / Year 340,000 Tonnes / Year No 46 |
| SO 3.2. Increasing the collection and treatment of urban waste water, and to ensure the supply of drinking water to the population | Urban waste water collected and purified (in terms of biodegradable organic pollution) for all agglomerations above 2.000 l.e. and Public service controlled drinking water and microbiological safe and health protection, extended to the population of cities with more than 50 inhabitants. | Number of compliant WWTPs in agglomerations above 10,000 p.e. Number of compliant WWTPs in agglomerations between 2,000 – 10,000 p.e. Polluting load connected to sewage systems in agglomerations above 10,000 p.e. Polluting load connected to sewage systems in agglomerations between 2.000 - 10.000 p.e. Level of population covered by public drinking water supply | No No % % % | 5 5 83.95% 13.4% 61.46% | 223 1629 100% 100% 99.5% | Additional population served by improved wastewater treatment Additional population served by improved water supply | 1,870,000 3,300,000 |

Waste Management

Both RIs measure the changes sought and are relevant to the substance of the intervention.  Meeting a reduced target of biodegradable waste landfilled and recycling targets are both waste framework directive obligations.  The indicators directly correspond with the SO and the two emphasised elements of the Result. The indicators will measure progress towards the achievement of the Results and the measurement will be indicative of the outputs.  The indicators are clear and measurable and, for all intents and purposes, synonymous with the main elements of the Result.  The indicators are based on total amounts; targets are established in community legislation and level of compliance reported.  It is understood that the EC have agreed that the Romanian methodology for data collecting and its validation will be utilised for assessing compliance and the same approach is applicable to the LIOP.

Baselines are derived from the National Environment Protection Agency report National Report on the State of the Environment 2012.  Waste management data are required to be reported to EUROSTAT annually.  The RIs targets reflect acquis compliance; the 50% target for recycling being a common indicator.  The reduction of biodegradable waste landfilled stems from a transition granted to Romania to progressively reduce landfilling biodegradable waste and the next target is a reduction of 65% of the 1995 level (4.8 M Tonnes) by 2016.  The biodegradable waste target is achievable; Romania has meet previous targets and the PA forecasts only slightly below the target – 62.5%.  The 50% recycling target is far more challenging in view of the difficulties many old MSs have had in meeting the target and in consideration the longer time and more established infrastructure at their disposal.  There is a significant shortfall between the output targets and the results and the identified need.  The PA states that 1.8 M Tonnes of additional capacity are required and Jaspers estimated that Bn€ 1.1 was required to meet the waste acquis requirements in 2014–2020.  However this was based on more extensive use of incineration and now the cost to meet acquis obligations is estimated to be approximately 70% of that figure.

Wastewater and Drinking Water

The RIs are relevant and reflect the objectives of the proposed interventions.  The overriding driver is the need to meet the obligations set out in the Accession Treaty transition arrangements and to comply with the relevant acquis.  The indicators point to the specific measures that need to be taken to meet those obligations. The indicators are clear, measurable in intent and reflect the results and specific objectives and directly accord with the proposed actions.  The indicator calculation is based on the entire target group of identified agglomerations and not a sample data collection and its validation is the responsibility of the NARW and NIS.

The RI baselines are set by the Ministry of Environment, Water and Forests /NARW who report to the EC biannually.  Drinking water supply data is held by the NIS.  The target values are in line with the acquis and the Accession Treaty and transition period obligations.  There is a significant shortfall between the allocation (approximately Bn€ 3) and the estimated need (approximately Bn€ 12.1).  Support is foreseen from the EARDF for between 2,000–10,000 population but this will be extremely modest in comparison with the task.

The table below provides a synthesis of the analysis covering Priority Axis 3 result indicators:

| Code | Indicator | Relevance | Clarity | Robustness | Statistically validated |
| --- | --- | --- | --- | --- | --- |
| 3.1 | Amount of biodegradable waste landfilled Recycling rate of household and similar waste | Yes | Yes | Yes | Yes |
| 3.2 | Number of compliant WWTPs in agglomerations above 10,000 p.e. Number of compliant WWTPs in agglomerations between 2,000 – 10,000 p.e. Polluting load connected to sewage systems in agglomerations above 10,000 p.e. Polluting load connected to sewage systems in agglomerations between 2.000 - 10.000 p.e. | Yes | Yes | Yes | Yes |
|  | Level of population covered by public drinking water supply | Yes | Yes | Yes | Yes |

The OIs for waste management are relevant for the expected contribution to the results and reintroduce the closure of non-compliant landfills which do not form part of the results indicators.  The Indicators are clear and reflect the proposed actions in the additional capacity for recycling and closure of non-compliant landfills.  The target values are based upon pre-existing contracts and the closure of 46 non-compliant landfills.  The additional capacity of waste recovery (excluding recycling) corresponds to the previously proposed Bucharest waste incinerator but this is no long specified.

For water the OIs are relevant for the expected contribution to the results and are a direct measurement of the expected outcomes of the proposed actions. The indicators are clear and establish quantifiable targets.

The table below provides a synthesis of the analysis covering Priority Axis 3 output indicators:

| Code | Indicator | Type (common /specific) | Relevance | Clarity |
| --- | --- | --- | --- | --- |
| OI 3.1 i | Additional capacity of waste recycling | Common | Yes | Yes |
| OI 3.1 ii | Additional capacity of waste recovery (excluding recycling) | Specific | Yes | Yes |
| OI 3.1 iii | Non-compliant landfills closed /rehabilitated | Specific | Yes | Yes |
| OI 3.2 i | Additional population served by improved wastewater treatment | Common | Yes | Yes |
| OI 3.2 ii | Additional population served by improved water supply | Common | Yes | Yes |

Priority Axis 4

A summary table of the indicators proposed under Priority Axis 4 is provided in below:

| Specific Objectives | Results | Result Indicators | Unit | Result Indicator Baseline | Result Indicator Target | Output Indicators | Output Target |
| --- | --- | --- | --- | --- | --- | --- | --- |
| SO 4.1 Improvement of protection and conservation of biodiversity and restoration of degraded ecosystems | Improved conservation status of species and habitats of Community importance pursuant to Directive 92/43/EEC on the conservation of natural habitats and of wild birds Directive 2009/147/EC Degraded ecosystems restored, in line with the objectives of the EU biodiversity strategy | Number of Natura 2000 sites with operational administrative structure Degraded ecosystems restored | Sites % | 15 0 | 531 10% | Set of measures/management plans/ action plans approved Surface area of habitats supported in order to attain a better conservation status Degraded ecosystems restored area | 70 60,000 Ha 2000 Ha |
| SO 4.2 Better assessment and monitoring at national level of air quality | Improved monitoring of air quality; | Air quality monitoring and reporting in accordance with the requirements of Directive 2008/50/EC | Yes /No | No | Yes | Database of emissions of pollutants according to the INSPIRE Directive Air quality monitoring stations upgraded or developed | 1 10 |
| O 4.3 Historically contaminated area reduction | Number of historically contaminated sites | Historically polluted sites | No. | 210 | 200 | Total surface area of rehabilitated land | 53 Ha |

Biodiversity

Although the results indicators are clear and measurable, the ‘Number of Natura 2000 sites with operational administrative structure’ does not necessarily indicate improved conservation status – the expected result.  Rather, establishing administrative structures is a means by which conservation status can be improved.  In earlier versions of the LIOP the indicator was based on improvements in conservation status as defined; ‘improvements’ from categories of ‘Unfavourable Bad’ and ‘Unfavourable Inadequate’ to ‘Favourable’.  A difficultly with this indicator is the timescale required to observe and verify change.  Reporting is obligatory under the Birds and Habitats Directives and are required at six-year intervals.  Using this as a basis, monitoring frequency would be insufficient for the purposes of the LIOP.  It is understood that the current formulation was at the behest of the EC and addresses a deficit in Romania’s efforts in the environment sector; i.e. there are insufficient administrative structures to safeguard and manage the Natura 2000 sites.  The effectiveness of these structures should be manifest in the obligatory conservation status reporting.

Air Quality Monitoring

The RI directly reflects the objective of the proposed interventions; compliance with the air quality acquis.  The indicator is clear, measurable and reflects the result and specific objectives and is in accord with the proposed actions.  Measuring achievement will be based on the data collection and reporting methodology established and required under community legislation.  MSs are required to report air quality data annually to the EC.  The data are also required to be made publicly available.  In order to ensure compliance with the air quality acquis additional investment is required for monitoring and reporting – particulate matter and heavy metals.  The indicator is a simple assessment of the current baseline where the air quality monitoring and reporting network does not entirely meet the required standards and the target of meeting those standards.  Validation of the result will be in the data collection and reporting.

Historically Polluted Sites

The RI is entirely relevant and reflects the objective of the proposed interventions; reducing the number of historically contaminated sites.  It is clear, measurable and reflects the results and specific objectives and accord with the proposed actions.  The baseline and target values derive from The National Strategy and National Action Plan for the management of contaminated sites.  A total of 1393 contaminated sites have been identified from which investigations to date have revealed that 210 have historical contamination.  The baseline is the number of polluted sites that have been identified as historically contaminated.  The expectation is that 8 sites will be decontaminated under the LIOP and a further 2 sites will be decontaminated through other non–ESIF interventions.  Validation of the result will be enabled by the physical evidence.

The table below provides a synthesis of the analysis covering Priority Axis 4 result indicators:

| Code | Indicator | Relevance | Clarity | Robustness | Statistically validated |
| --- | --- | --- | --- | --- | --- |
| 4.1 i | Number of Natura 2000 sites with operational administrative structure | Partly | Yes | Yes | Yes |
| 4.1 ii | Degraded ecosystems restored | Yes | Yes | Yes | Yes |
| 4.2 | Monitoring and reporting the air quality according to requirements of Directive 2008/50/EC | Yes | Yes | Yes | Yes |
| 4.3 | Historically polluted sites | Yes | Yes | Yes | Yes |

The OI and target for management plans for biodiversity is 70 Management plans.  The indicator is clear and measurable and directly reflects the relevant actions. The development of management plans is the first and essential step preceding measures to improve the conservation status of habitats and species.  The plans are required under legislation and a prerequisite for eligibility for support for implementation measures.  Achievement of the result and objective are also supported by a common indicator in the surface area to benefit from the interventions.  Similarly the area of the degraded ecosystems to be restored is defined.  These indicators are clear and measurable.  The financial plan states that it is expected to support one third of the areas covered by 66 management plans developed under ENV SOP 2007–2013 which have been approved or await approval

For air quality monitoring the OI and targets are establishing an emissions database in accordance with the INSPIRE Directive, an Air Quality forecasting system and the upgrading of 10 Air Quality monitoring stations.  The measures are necessary order to comply with air quality monitoring and reporting obligations; these are quantified. The evidence of achievement will be within the content of the compulsory reporting and the physical evidence.  The Output targets are clear, measurable and relevant.

The OI for historically contaminated sites is essentially synonymous with and directly corresponds with the actions, results and objective.  It is clear – defining the number of hectares to be decontaminated.  As with the result this is directly measurable.  The target is based upon the unit costs.  A similar intervention was undertaken within the ENV SOP 2007–2013.  The unit cost also derives the value of the part of the results target supported by the LIOP as this is calculated on the average size of the contaminated sites.

The table below provides a synthesis of the analysis covering Priority Axis 4 output indicators:

| Code | Indicator | Type (common /specific) | Relevance | Clarity |
| --- | --- | --- | --- | --- |
| OI 4.1 i | Set of measures /management plans / action plans approved | Specific | Yes | Yes |
| OI 4.1 ii | Surface area of habitats supported in order to attain a better conservation status | Common | Yes | Yes |
| OI 4.1 iii | Degraded ecosystems restored area |  |  |  |
| OI 4.2 i | Database of emissions of pollutants according to the INSPIRE Directive | Specific | Yes | Yes |
| OI 4.2 ii | Air quality forecasting system | Specific | Yes | Yes |
| OI 4.2 iv | Air quality monitoring stations upgraded or developed | Specific | Yes | Yes |
| OI 4.3 | Total surface area of rehabilitated land | Common | Yes | Yes |

Priority Axis 5

A summary table of the indicators proposed under Priority Axis 5 is provided in below:

| Specific Objectives | Results | Result Indicators | Unit | Result Indicator Baseline | Result Indicator Target | Output Indicators | Output Target |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Mitigating the effects on the population and damage caused by natural phenomena associated with the main risks accentuated by climate change, mainly floods and coastal erosion | Reduction of the economic damage caused by the high risks of climate change, mainly floods and coastal erosion | Annual average economic damage caused by adverse hydrological events (financed by programme) | M€ / year | 426.93 | 383.16 | Population benefiting of flood prevention measures Length of rehabilitated marine coast | 170,000 12.65 km |
| Annual average economic damage caused by adverse hydrological events (financed by programme) | Timely and effective response of authorities to natural disaster | Average time for responding to emergencies | Minutes | 15.1 | 13.5 | Equipped units for emergency interventions | 45 |

Floods and Coastal Erosion

Other than the rather curious bracketed ‘financed by programme’ at the end of the results indicator, the indicator is relevant as it provides a qualified value as to the effects of flooding.  However given the variability of the events and their intermittency the outcome will be more apparent in the longer-term.  The indicator is clearly expressed only in respect of flooding.  In the aftermath of a flooding event a joint commission is convened at county level supported by specialised committees comprising sector experts to report. Calculating economic losses from floods is a long-established practice. The baseline has been calculated by the Ministry of Internal Affairs /GIES from the average annual losses based on the economic damages incurred 2005 – 2013.  800,000 inhabitants reside in areas where there is a risk of a greater than a one in a hundred year flooding event, the output target is to provide protective measures for 170,000 inhabitants.  The yearly average economic damage caused by flooding are based on an annual average of the past 9 years losses resulting from flooding.  Long-term NARW records show an irregular cycle of periods of drought, rainy conditions and normal conditions ranging between 11 and 20 years. Given limited resources comprehensive flood prevention measures cannot be taken at all vulnerable sites.  The annual losses over the sample period show huge variation between Bn€ 1.65 and 0.  As the precise frequency, severity and location of flooding are unpredictable there can be no guarantees that the indicator can reflect the outcome of the intervention within the lifetime of the programme.

It is arguable that the inclusion of losses accumulated by coastal erosion would be a distraction.  Certainly they would be difficult to assimilate.  Left unattended coastal erosion could have a long term economic impact on the tourism and property.  But these would be future projections and, if taken to an extreme - i.e. no mitigation or adaptation measures undertaken - would be a loss equal to the value of the entire tourist industry and property value.  This would not be informative and serve little purpose.

Disaster Response

The Results indicator reflects a quantifiable aspect of the emergency services capacity. This is based on the alert /dispatch time, travelling and intervention. The indicator is clearly expressed and measurable. The data are derived from all interventions both rural and urban. Data are entered into dedicated software at local, operational level. The baseline has been established by the Ministry of Internal Affairs /GIES by collating and averaging the response times.  The target value is set according to the Ministry of Internal Affairs’ strategic plan which foresees an incremental reduction of response time and the figure for 2023 is extrapolated from this.

The table below provides a synthesis of the analysis covering Priority Axis 5 result indicators:

| Code | Indicator | Relevance | Clarity | Robustness | Statistically validated |
| --- | --- | --- | --- | --- | --- |
| 5.2 | Annual average economic damage caused by adverse hydrological events (financed by programme) | Yes | Yes | Partially | Yes |
| 5.2 | Average time for responding to emergencies | Yes | Yes | Yes | Yes |

The OIs for floods and coastal erosion are relevant in that they describe the extent of protection measures.  The indicators are clear in respect of both protection from floods and coastal erosion. For floods the frequency distribution measure is that typically used in hydrology and meteorology and is derived from historical data.  The population residing in localities at most risk from flooding is known and the extent of the measures to be undertaken is estimated according to the budget.  Therefore the extent of the population that will benefit from protection measures can be calculated. For coastal erosion the indicator is the measurable extent of coastline for which protection measures will be undertaken.

For disaster response the OI is a ‘catch all’ for the support to be given to the emergency response units.  The intervention continues from and is based upon the model used under the ROP 2007 – 2014.  The indicator is clear and measurable in the number of emergency units to be supported.  This will include establishing training facilities and procurement of vehicles and equipment.  The emergency response services are structured on a central /regional /local basis. The GIES will determine the precise endowments to the individual units. The overall allocation is based on an assessment made by the GIES.

The table below provides a synthesis of the analysis covering Priority Axis 5output indicators:

| Code | Indicator | Type (common /specific) | Relevance | Clarity |
| --- | --- | --- | --- | --- |
| OI 5.1 i | Population benefiting of flood prevention measures | Common | Yes | Yes |
| OI 5.1 ii | Length of rehabilitated marine coast | Specific | Yes | Yes |
| OI 5.2 i | Equipped units for emergency interventions | Specific | Yes | Yes |

Conclusions Overall the indicators and relevant to both the actions and objectives. The Indicators are qualified, clear and measurable and will provide the basis for assessing achievement and monitoring. However, the precise wording of results indicators 3.2 (WWTP) and 5.2 (Floods and coastal erosion) should be reviewed. No sampling methodology is to be employed the target values and achievement will be assessed by recording the entirety of the operations against the entire target group.

## Energy

Priority Axis 6

A summary table of the indicators proposed under LIOP Priority Axis 6 is provided below:

| Specific Objectives | Results | Result Indicators | Unit | Result Indicator Baseline | Result Indicator Target | Output Indicators | Output Target |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 6.1. Increasing production of energy from renewable resources less exploited (biomass, biogas, geothermal) | Increased production of renewable energy less exploited | Primary production of energy from renewable sources less exploited | MWh/year | 76.38 (2013) | 455.96 (2023) | Renewable energies: Additional capacity of renewable energy production Reduction of GHG Estimated annual decrease of GHG Upgraded /new transformer stations, fully operational for taking over power produced from renewable | 60 MW 48,000 tons of CO2 equivalent 10 units |
| SO 6.2. Reducing energy consumption at industrial consumers | Savings in energy consumption and avoiding greenhouse gas emissions at the level of companies supported Strengthened capacity of the manufacturers to identify and implement energy efficiency measures by introducing monitoring systems | Energy intensity in industry | kgep/ 1000 euro | 183 | 121.5 | Enterprises | 60 |
| SO 6.3. Reducing the average power consumption of households | Reducing average power consumption at household level | Average annual power consumption of households | MWh/household /year | 1.35 | 1.2 | Number of additional energy users connected to smart grids | 80.000 |
| 6.4 Increasing savings of the consumption of primary energy produced by high-efficiency cogeneration systems | Savings in fuel/primary energy consumption in high-efficiency cogeneration processes Avoided carbon emissions related to fossil fuels (cogeneration effect) | Primary energy savings produced by high-efficiency cogeneration systems | Ktoe | 172 | 232 | Installed capacity for high-efficiency cogeneration Productive investment: Number of enterprises receiving support Reducing GHG: Estimated annual decrease of GHG | 50 MW 12 enterprises 65,800 tons of CO2 equivalent |

The RIs are clearly reflecting the change sought. The SOs are basically the same with the expected results and associated result indicators, or equivalent formulations, as recommended by the guidelines. RIs have clear labels, clear explanatory definition and are easily understandable.

Concerning data sources, baseline and target values are taken from ANRE, ANRSC, NIS, and Eurostat and from the National Action Plan for the renewable sources. SO 6.1. calculates the increase of energy produced from biomass, geothermal and biogas based on current production of existing capacities and on the planned increase of installed capacity. SO 6.2 has been adjusted to include a clearer result indicator (energy intensity) that would be reported by the NIS. The expected improvement of energy intensity is calculated based on the average consumption of large industrial consumers and an expected saving of 1% in line with international experience, and expected further savings of 3-5%, if other measures are pursued (enhanced efficiency of transport and distribution networks). To reach the final figure of energy intensity of industry LIOP should, however, also briefly explain more clearly how the savings achieved by the beneficiaries of SO 6.2. will translate into the final figure of savings per 1000 EUR industrial production.

The target values for SO 6.2 and 6.4 are based on the overall energy savings from the National Energy Efficiency Plan by 2023 to be achieved in industry by all energy efficiency measures (including policy measures such as price liberalization or support measures financed from other sources). The approach is consistent with the EC Guidelines that recommend the result indicators to be set up at the sub-sector level. The contributions of the two SOs to reaching the targets in the plan are as follows:

- SO 6.2: LIOP would generate by itself savings of up to 600 toe/year, assuming energy savings of 3-5% per year in 60 companies with consumption averaging 3,000 toe/year; or at least 1,800 toe/year assuming savings of 1% per year. The assumption is that, if industrial energy consumers become aware of their actual energy consumption by installing energy consumption monitoring equipment, this would change their behaviour and would contribute to savings of 1% of energy consumption without any additional measures. However, if in addition the financing from LIOP is also conditioned on specific requirements to improve energy efficiency, this could increase the energy savings potential to 3-5%. Based on this interval, LIOP could contribute 3.6% to 10.8% to the overall target of the Plan for industrial energy efficiency.

- SO 6.4: LIOP states that the energy savings from cogeneration and reuse of waste gas by industrial users would be 60 ktoe (thousand tonnes of oil equivalent). LIOP must explain how this figure has been calculated.

The data needed for the RIs would be collected from ANRE/ANRSC and INS, which would ensure robustness and statistical validity.

For 6.3., the assumption is that introducing smart metering for the selected households would lead to energy savings of 10% (to which LIOP would make a small contribution; the overall target would be achieved by the fact that operators would use information gathered from the demonstrative projects to optimize the implementation of smart metering for the remaining households). A better explanation must be provided for how the figure of 10% saving has been calculated, given that LIOP also states that the experience of other EU member states indicate savings of just 2.5%. In addition, LIOP should explain that indeed operators need only the additional information provided by the demonstrative project for the full roll-out of the smart metering by 2020.

6.2, 6.3 and 6.4 could be influenced by external factors such as energy prices. If energy prices increase, beneficiaries are likely to be more interested in the program and more likely to change their behaviour once the actual consumption profile is better known. If energy prices are low or preferential, the demand from industrial consumers for energy distribution monitoring equipment and for energy-saving cogeneration and residual energy reuse would remain low, and the behaviour of household consumers connected to smart distribution is likely to remain unchanged.

The table below provides a synthesis of the analysis covering Priority Axis 6 result indicators:

| Code | Indicator | Relevance | Clarity | Robustness | Statistically validated |
| --- | --- | --- | --- | --- | --- |
| 2S53 (RI 6.1) | Primary production of energy from renewable sources less exploited | Yes | Yes | Yes | Yes |
| 2S55 (RI 6.2) | Energy intensity in industry | Yes | Yes | Yes | Yes |
| 2S56 (RI 6.3) | Average annual power consumption of households | Yes | Yes | Yes | Yes |
| 2S 57 (RI 6.4) | Primary energy savings produced by high-efficiency cogeneration systems | Yes | Yes | Yes | Yes |

Priority Axis OIs are contributing to expected results and are relevant for the actions foreseen. Common indicators are properly used, and every SO has at least one common indicator. The OIs have clear labels, explanatory definitions and are easily understandable.

The target values are calculated using average unit costs from similar projects or studies (eg EBRD for smart distribution) and confirmed with the energy regulator ANRE. The values are achievable within the LIOP financial allocation, considering the unit costs of the projects provided by ANRE. Projects under SOs 6.1 and 6.3 are mature and the average unit costs provided are realistic, given that there were already several projects implemented in Romania (a few investments in biomass projects and a pilot project for smart distribution). For SO 6.1, LIOP provides output indicators and unit costs for the installed capacity for biomass (electricity and heat, respectively). It does not provide output indicators for the associated investments in distribution to connect the additional capacity, a reasonable approach considering that at this stage it would be difficult to assess where the new capacities would be installed and whether this would require investments in lines or stations. However, the allocation for distribution is small (20% of the SO).

Projects in SOs 6.2 and 6.4 are very new, not implemented in Romania before and there were no significant previous purchases of such equipment on the Romanian market for cost benchmarking, and therefore riskier in terms of whether the costs and interest of beneficiaries are realistic.

In terms of implementation duration, delivering the projects by 2023 is realistic, as the intermediate and final deadlines are rather generous and the individual projects are rather small.

The table below provides a synthesis of the analysis covering Priority Axis 6 OIs:

| Code | Indicator | Type (common /specific) | Relevance | Clarity |
| --- | --- | --- | --- | --- |
| CO30 (OI 6.1) | Additional capacity of renewable energy production | Common | Yes | Yes |
| CO34 (OI 6.1) | Estimated annual decrease of GHG | Common | Yes | Yes |
| 2S54 (OI 6.1) | Upgraded /new transformer stations, fully operational for taking over power produced from renewable | Specific | Yes | Yes |
| CO01 (O.I 6.2) | Number of enterprises receiving support | Common | Yes | Yes |
| CO33 (O.I 6.3) | Number of additional energy users connected to smart grids | Common | Yes | Yes |
| 2S58 (O.I 6.4) | Installed capacity for high-efficiency cogeneration | Specific | Yes | Yes |
| CO1 (O.I 6.4) | Productive investment: Number of enterprises receiving support | Common | Yes | Yes |
| CO34 (O.I 6.4) | Reducing GHG: Estimated annual decrease of GHG | Common | Yes | Yes |

Priority Axis 7

A summary table of the indicators proposed under LIOP Priority Axis 7 is provided below:

| Specific Objectives | Results | Result Indicators | Unit | Result Indicator Baseline | Result Indicator Target | Output Indicators | Output Target |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 7.1. Increasing energy efficiency of district heating transmission and distribution in selected cities | Reduced heat loss in the transmission and distribution networks of the system of cities selected | Energy losses in heating networks at national level | % | 26.76 (2013) | 15 (2023) | Length of heating network rehabilitated / extended | 130 km |
| 7.2. Increasing energy efficiency centralised heat supply in Bucharest | Reduced heat loss in the transmission and distribution networks of the municipality of Bucharest | Energy losses in heating networks at national level | % | 26.67 (2013) | 15 (2023) | Thermal Network length rehabilitated/ extended | 500 km |

RIs 7.1 and 7.2 are generally clear and reflect the change sought. They have clear labels, clear explanatory definitions and are easy to understand. The data source is ANRSC, which ensures the statistical validation. The target values for 7.1 and 7.2 consist of the overall reduction of losses from all heat distribution and transmission networks planned by ANRSC by 2023, regardless of source of financing. The approach is consistent with the EC Guidelines that recommend the result indicators to be set up at the sub-sector level. However, the contribution of each SO to achieving the overall target is not properly identified (one possible solution is to approximate the contribution for each city by weighting with the share of each DH system in the overall heat production in Romania, e.g., Bucharest - 37%, of which about 50% attributable directly to LIOP).

The major external factor that could significantly affect the results consists of the continued disconnections of households from DH systems in cities. On average, seasonal heat demand decreases by 4% per year following such disconnections. The disconnection phenomenon is reinforced by the low gas prices for households, which would continue to remain regulated now until 2021 (after the amendment of the Energy Law and the extension of the liberalization calendar). This causes households to continue to switch to individual boilers, also given the poor quality of DH services.

The table below provides a synthesis of the analysis covering Priority Axis 7 result indicators:

| Code | Indicator | Relevance | Clarity | Robustness | Statistically validated |
| --- | --- | --- | --- | --- | --- |
| 2S 61 (RI 7.1) | Energy losses in heating networks at national level | Yes | Yes | Yes | Yes |
| 2S 61 (RI 7.2) | Energy losses in heating networks at national level | Yes | Yes | Yes | Yes |

Priority Axis 7 OIs contribute to expected results and are fully relevant for the actions foreseen. The proposed OIs have clear labels, clear explanatory definitions and are easily understandable. The proposed target values are based on average unit costs existing feasibility studies, for 7.1 financed under the Environment SOP 2007-2013. The target values for the two OIs are achievable by 2023, considering that the feasibility studies have been finalized. However, the finalisation of the Bucharest DH network and the achievement of the full benefits in terms of energy savings require additional funding (LIOP finances the rehabilitation /modernisation of 500 km as compared to 1,058 km total length).

The table below provides a synthesis of the analysis covering Priority Axis 7 OIs:

| Code | Indicator | Type (common /specific) | Relevance | Clarity |
| --- | --- | --- | --- | --- |
| 2S 62 (OI 7.1) | Length of modernised /upgraded DH network | Specific | Yes | Yes |
| 2S 62 (OI 7.2) | Length of modernised /upgraded DH network | Specific | Yes | Yes |

Priority Axis 8

A summary table of the indicators proposed under LIOP Priority Axis 8 is provided below:

| Specific Objectives | Results | Result Indicators | Unit | Result Indicator Baseline | Result Indicator Target | Output Indicators | Output Target |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 8.1. Increasing the capacity of the national energy system for retrieving energy from renewable sources | Increased system capacity to take over production of energy from renewable resources in safe conditions into the national energy system | Capacity of the national energy system to take over production of energy from renewable resources in safe conditions | MW | 2200 (2013) | 3200 (2023) | Electricity line constructed/ upgraded | 140 km |
| 8.2. Increasing the interconnection of national natural gas transmission system from Romania with other neighbouring countries | Increased transport capacity in the SNT, including through the development of connections with neighbouring countries | Transport capacity of the national natural gas transmission at interconnection points | Bcm/year | 14.35 (2013) | 20 (2023) | Length of operational gas pipeline built | 160 km |

The result indicators 8.1 and 8.2 are clearly reflecting the change sought. Data sources for the two RIs, both for the baseline and target values, consist of the network plans of Transelectrica and Transgaz by 2023, respectively. In the case of RI 8.1, the data is also correlated with the National Action Plan for Renewable Energy, which confers more assurance that indeed the additional transport capacity would be used for the better integration of renewables, and not of energy from conventional sources. Since the plans are monitored also by ANRE, this would reinforce the indicators' robustness and statistical validity.

The results could be affected by external factors. For 8.1, such external factors consist of the possible changes in forecasted energy consumption and territorial profile or the installation of capacities based on conventional fuels. For 8.2, the external factor is mainly the evolution of the Russia-Ukraine conflict, which could increase the urgency of the projects and make interconnections an even higher priority at European level.

The table below provides a synthesis of the analysis covering Priority Axis 8 RIs:

| Code | Indicator | Relevance | Clarity | Robustness | Statistically validated |
| --- | --- | --- | --- | --- | --- |
| 2S 65 (RI 8.1) | Capacity of the national energy system to take over production of energy from renewable resources in safe conditions | Yes | Yes | Yes | Yes |
| 2S 66 (RI 8.2) | Transport capacity of the national natural gas transmission at interconnection points | Yes | Yes | Yes | Yes |

Priority Axis 8 output indicators contribute to expected results and are relevant for the actions foreseen. The OIs have clear label, clear explanatory definition and are easily understandable. Target values are based on average unit costs provided by Transelectrica and Transgaz from existing studies. The financial envelope from LIOP could finance the 8.1 electrical line and the 8.2 pipeline, with cofinancing of 50% from Transelectrica and Transgaz, and he projects should be implementable well within the duration of the LIOP.

The table below provides a synthesis of the analysis covering Priority Axis 8 output indicators:

| Code | Indicator | Type (common /specific) | Relevance | Clarity |
| --- | --- | --- | --- | --- |
| 2S 67 (OI 8.1) | Electricity line constructed/upgraded | Specific | Yes | Yes |
| 2S 68 (OI 8.2) | Length of operational gas conduct built | Specific | Yes | Yes |

Conclusions RIs for Priority Axes 6, 7, 8 are clearly reflecting the change sought; have clear labels, explanatory definitions and are easily understandable; and are quite robust. Statistical validation could be ensured by having dual sources for the data (e.g., Transelectrica and ANRE). Sources are reliable, from ANRE, ANRSC, Transelectrica, Transgaz, INS, Eurostat. Output indicators are contributing to the expected results and are relevant for the actions foreseen. The proposed OIs have clear labels, clear explanatory definitions and are easily understandable. With the exception of Priority Axis 6, in all the other SOs, the OIs are specific, making benchmarking and EU-wide aggregation slightly more difficult.

# Performance framework

Q6. To what extent the indicators and intermediary and final targets (milestones) selected for the performance framework are adequate?

## Transport

Priority Axis 1

The performance framework for Priority Axis 1 is provided in the table below:

| Type of indicator | Implementation step, financial, output or result indicator | Measurement unit | Fund | Milestone (2018) | Final target (2023) | Source of data |
| --- | --- | --- | --- | --- | --- | --- |
| Financial | Total amount of eligible expenditure entered into the accounting system of the certifying authority and certified by the authority | euros | CF | 566,746,118 | 4,539,007,093 | MFP (CPA) |
| Output indicator | Total length of newly built roads on TEN-T Core network | km | CF | 0 | 200 | MEF |
| Output indicator | Total length of reconstructed or upgraded railway line | km | CF | 0 | 140 | MEF |
| Key Implementation step | Length of roads to be newly built on the TEN-T included in major projects submitted to the European Commission for approval | km | CF | 160 | N/A | MEF |
| Key Implementation step | Length of railway line to be reconstructed or upgraded on TEN-T included in major projects submitted to the European Commission for approval | km | CF | 140 | N/A | MEF |

The indicators selected for the performance framework comply with the specific requirements set out by the Regulation and guidelines. Financial indicators (FI) and OIs have been used as well as relevant implementation steps. A single FI and OI have been provided for operations representing more than a half of the available financial allocation of the axis. The OI related to new roads represents approximately 45% of the total financial envelope, while the indicator for railway rehabilitation represents a further 27.89%.

Key implementation steps have been defined in consideration that Priority Axis 1 mainly comprises major projects, which take time to be realised and no interventions are anticipated to be fully completed by 2018. Therefore, there is a clear tool by which to evaluate the Priority Axis 1 interim performance; defining key implementation steps in relation with both selected output indicators was necessary.

The selected milestones and target values are reasonable and fully achievable.

For the FI, the proposed milestone represents approximately 12.49% of the total allocation of Priority Axis 1 while the final target reaches 100%. The proposed approach duly considers the threshold set by the n+3 rule (for the milestone) and the major projects’ specific financial progress curve, with the bulk of expenditure being made in the final years of implementation. However, meeting both the milestone and the final target may prove challenging in consideration of the Sector OP Transport (SOPT) 2007–2013 performance, with an overall 32.5% absorption rate as of the 31st of July 2014. Moreover, at end-2011, corresponding to the 2018 intermediary milestone reimbursement of SOPT eligible expenditure only reached 3.39%. Therefore, for the milestones and final targets set-up for Priority Axis 1 to be achieved, the future MA should consider specific measures aiming at strengthening the absorption capacity (see also Section 3).

The milestone targets for the selected OIs have been set to zero, in due consideration of major projects’ implementation timelines. This is consistent with past experience and fully reasonable. The target values are also achievable (please see more detailed comments in Section 4). Major interventions under SOPT 2007 – 2013 will be phased as they will not be completed by the end of the eligibility period.

The key implementation steps refer to major projects submitted to the EC for approval. The milestones values are achievable, to the extent that the current stage of project portfolio preparation has been properly taken into account. The maturity of the project portfolio also indicates the difference between the two selected implementation steps (80% for road and 100% for railway projects).

Overall, the Performance Framework for Priority Axis 1 has been designed in full observance of the EC Regulations and Guidelines provisions and the milestone and target values for the selected indicators are realistic and reasonable.

Priority Axis 2

The performance framework for Priority Axis 2 is provided in the table below:

| Type of indicator | Implementation step, financial, output or result indicator | Measurement unit | Fund | Milestone (2018) | Final target (2023) | Source of data |
| --- | --- | --- | --- | --- | --- | --- |
| Financial | Total eligible amount certified by the Certifying Authority | euro | ERDF | 266,158,713 | 2.270.313.273 | MPF (CPA) |
| Output indicator | Total length of newly built roads | km | ERDF | 0 | 175 | MEF |
| Key Implementation step | Length of newly built roads on the TEN-T core included in major projects submitted to the European Commission for approval | km | ERDF | 140 | N/A | MEF |

Most of the observations made for Priority Axis 1 also apply to Priority Axis 2. All indicators selected for the performance framework comply with the specific requirements set-out in the Regulation and guidelines. FIs, OIs and implementation steps are provided. A single FI, OI and key implementation step are given for the intervention representing more than a half of the available financial allocation for the axis (the selected OI represents 57.5% of the total financial envelope).

For the FI, the proposed milestone represents approximately 11.72% of the total allocation of Priority Axis 2 while the final target is 100%. Historical performance should be given consideration to when setting the targets. However, as mentioned above, the need for increasing the absorption capacity in order to meet the targets remains.

As with Priority Axis 1, the milestone target for the selected OI is zero (in due consideration of the major projects’ average implementation durations) while the target value has been set-up to 100% of the expected outcome, which is achievable (to the extent that past implementation shortcomings are avoided).

The operations under the selected OI consist exclusively of major projects with long delivery period and therefore a relevant implementation step has been selected.  The milestones and target values for the key implementation step are plausible in consideration that the current stage of the project portfolio preparation has been taken into account.

Conclusions The Performance Framework for Priority Axis 2 has been designed in full observance of the EC Regulations and Guidelines and all milestones and target values for the selected indicators are considered achievable and reasonable.

## Environment

Priority Axis 3

The performance framework for Priority Axis 3 is presented in the table below:

| Type of indicator | Implementation step, financial, output or result indicator | Measurement unit | Fund | Milestone (2018) | Final target (2023) | Source of data |
| --- | --- | --- | --- | --- | --- | --- |
| Financial | Total amount of eligible expenditure entered into the accounting system of the certifying authority and certified by the authority | Euro | CF | 570,000,000 | 3,402,875,042 | MoPF (CPA) |
| Output | Additional population served by improved wastewater treatment | p.e. | CF | 0 | 1,870,000 | MEF |
| Output | Additional population served by improved water supply | inhabitants | CF | 0 | 3,300,000 | MEF |
| Output | Additional capacity of waste recycling | Tonnes / year | CF | 440,000 | 940,000 | MEF |
| Key implementation step | Additional population served by improved wastewater treatment in projects submitted to approval to the EC (as percentage from the final target) | p.e. | CF | 1,560,000 | N/A | MEF |
| Key implementation step | Additional population served by improved water supply in projects submitted to approval to the EC | inhabitants | CF | 2,640,000 | N/A | MEF |

The Priority Axis is supported by the CF and therefore regional classification is not applicable.  The Performance Framework comprises financial and output indicators and key implementation steps.  The indicators are for operations representing more than a half of the available financial allocation for the Priority Axis – 91.79% - plus an additional indicator for waste recycling capacity.  Key implementation steps have been utilized as the wastewater and drinking water interventions comprise major projects.  As to be expected, these projects will take some time to be fully completed and are unlikely to be before the end of 2018.  Therefore the choice of Key Implementation Steps – projects submitted for EC approval – is appropriate to measure performance.  For waste management the LIOP will support ‘phased’ projects from the SOP ENV 2007 – 2013 and some of these are expected to be finalised by 2018.

The milestone for the financial indicator is at approximately 16.75% of the final target figure which is 100% of the gross allocation (EU + National Funds + performance reserve).  Unlike other Priority Axes within the LIOP, the financial milestone has been set above the decommitment threshold required under the N + 3 rule as phased projects are expected to be finalised by 2018.  In compliance with the regulations the financial indicator is based on the expenditure entered into the accounting system of the certifying authority.  Setting the final target value at 100% is common for all the priority axes in the programme.  The indicator is based upon the gross allocation – EU + National Funds + Performance Reserve.

The Performance Framework OIs for wastewater and drink water have milestones set to 0 as the interventions consist of major projects reflecting the time that the projects will take to bear results.  Key Implementation Steps are given as a measure of performance.  These are set at the content of projects submitted to the EC for approval which will provide for 80% of the final targets.  The milestones are respectable targets.  Although these are major projects and take time to develop preparations are currently underway for the first tranche of projects within this priority axis to be submitted to the EC for approval.

For waste management the Performance Framework Output Indicator takes into account the expected finalisation of the phase projects.

The Performance Framework parallels the OIs and RIs and will provide a relevant and measurable set of indicators for determining performance.

Priority Axis 4

The performance framework for Priority Axis 4 is presented in the table below:

| Type of indicator | Implementation step, financial, output or result indicator | Measurement unit | Fund | Milestone (2018) | Final target (2023) | Source of data |
| --- | --- | --- | --- | --- | --- | --- |
| Financial | Total amount of eligible expenditure entered into the accounting system of the certifying authority and certified by the authority | Euro | ERDF | 58,805,927 | 500,625,783 | MoPF (CPA) |
| Output | Set of measures /management plans /action plans approved | no | ERDF | 0 | 70 | MEF |
| Output | Surface area of habitats supported in order to attain a better conservation status | ha | ERDF | 0 | 60,000 | MEF |
| Key implementation step | Sets of measures/plans/ action plans included in contracted projects | % | ERDF | 49 | NA | MEF |
| Key implementation step | Areas of habitats of Community interest expected to be supported in order to attain a better conservation status in contracted projects | ha | ERDF | 42,000 | NA | MEF |

The Priority Axis is supported by the ERDF and the interventions are targeted at less developed regions. The Performance Framework is based on one of the three areas of intervention within the Priority Axis – biodiversity conservation. This represents 51% of the Priority Axis allocation. As with Priority Axis 3 the framework comprises FIs, OIs and Key Implementation Steps.

The FI is based on the total amount of eligible expenditure entered into the accounting system of the certifying authority.  As with Priority Axis 3 the Final Target is set at 100% of the gross allocation (EU + National Funds + performance reserve) and the milestone is in-line with the N + 3 rule.

The subject matter of the Performance OIs directly corresponds to the OIs.  The formula of 100% is used to calculate the 31 December 2023 outputs is utilised as described above for Priority Axis 3. The milestones are set at 0.  For similar interventions under ENV SOP 2007–2013 the contracting and project initiation performance was poor, particularly in the early stages and as yet very few management plans developed under ENV SOP 2007–2013 have been approved. The PA and LIOP detail the lessons learned from this experience and state that corrective actions will be taken. However, it is not unreasonable to be cautious with the prognosis for the current programming. The projects have to pass through a number of stages; call for proposals to contracting, implementation and finally assessment and approval of the management plans.  For projects that involve investigations into flora and fauna this can require observations over the seasonal cycle or more.  Typically projects under ENV SOP 2007–2013 had implementation periods of 2–3 years.  Therefore the cautious approach is justified.

Similarly, the Key Implementation Steps are given as 70% of contracting for of the Final Targets for measure/plans/action plans and 70% of contracting for the land area supported.  Undertakings in this area under ENV SOP 2007-2013 experienced some difficulties and delays and on that basis this would appear to be an ambitious target. The final call for proposals to develop management plans under ENV SOP was in mid-2012 and of 129 proposals 62 were rejected.  The reasons for rejection are not clear but it indicates the demand for the support.  It is envisaged that a total of 70 management plans will be funded under the LIOP.  Whereas the management plans already drafted and approved or awaiting approval will form the basis for the project portfolio for support in implementation, there is no indication that mature proposals are ready to be submitted and, prior to this, the respective management plans need to be approved.  These projects are expected to be much larger than previously anticipated as the LIOP has gone through its stages of development.

Priority Axis 5

The performance framework for Priority Axis 5 is presented in the table below:

| Type of indicator | Implementation step, financial, output or result indicator | Measurement unit | Fund | Milestone (2018) | Final target (2023) | Source of data |
| --- | --- | --- | --- | --- | --- | --- |
| Financial | Total amount of eligible expenditure entered into the accounting system of the certifying authority and certified by the authority | Euro | CF | 70,322,358 | 563,204,005 | MoPF (CPA) |
| Output | Population benefiting from flood protection measures | number | CF | 0 | 170,000 | MMSC /ANAR |
| Output | Length of protected shore/coast | km | CF | 0 | 12,65 | MMSC /ANAR |
| Key implementation step | Population benefiting from flood protection measures as included in contracted projects | % | CF | 120,000 | NA | MMSC /ANAR |
| Key implementation step | Length of protected shore/coast covered by major project submitted to the EC for approval | % | CF | 12.65 | NA | MMSC/ ANAR |

As with Priority Axes 3 and 4 there are FI, Performance OIs and Key Implementation Steps.  The Performance Framework comprises the two major operations within the Priority Axis – flood protection and coastal erosion prevention - which amount to 76% of the allocation.

The FI milestone is 12.49% of the Final Target Value.  As with the other Priority Axes, this meets the threshold required under the N + 3 rule and is measured by the total amount of eligible expenditure entered into the accounting system of the certifying authority. The common formula for determining the Final Target value at 100% of the allocation appears to have been applied but in this case 100% of the net allocation (EU + National Funds without the performance reserve) rather than the 100% of the gross allocation used for Priority Axes 3 and 4.

The Performance OIs are intermediate steps reiterating the OIs.  The Performance OIs also correspond with the Final Targets set at 100% of the OI value. The milestones are set at 0 reflecting the size of the interventions and that results will not be apparent until later in the programme implementation period.

As with the other Priority Axes, Key Implementation Steps are given.  These are based on the number of projects contracted anticipated to be required in order to meet the values of the Final Target. For flood protection the milestone is set at 70% of the number of projects.  Coastal erosion prevention will comprise a major project and the milestone is submission to the EC for approval.

Conclusions The Performance Framework is compliant with the Regulation and guidelines. The FI milestones observe the minimum threshold required by the N + 3 rule. The Performance Framework indicators are relevant, clear and measurable. The Performance OIs correspond with and concern the same targets as the OIs. The Performance Framework is based upon the interventions that have a greater than 50% share of the allocation. Each Priority Axis has a FI based on amount of eligible expenditure entered into the accounting system of the certifying authority and certified by the authority. The FI Final targets are set at 100% of the gross allocation. Other than waste management where there are phased projects , the Performance OIs all have a milestone set at 0 and the Final Target is set at 100% of the OI target. The Key Implementation Steps are based upon project contracting rates or major projects submitted to the EC for approval.

## Energy

The performance framework for Priority Axis 6 is provided in the table below:

| Type of indicator | Implementation step, financial, output or result indicator | Measurement unit | Fund | Milestone (2018) | Final target (2023) | Source of data |
| --- | --- | --- | --- | --- | --- | --- |
| Financial | Total amount of eligible expenditure entered into the accounting system of the certifying authority and certified by the authority | euros | ERDF | 27,269,778 | 232,152,691 | CPA |
| Output indicator | Additional renewable capacity | MW | ERDF | 0 | 60 | MEF |
| Output indicator | Capacity installed in high efficiency cogeneration | MW | ERDF | 0 | 50 | MEF |
| Key Implementation step | Additional capacity of renewable energy production included in contracted projects | MW | ERDF | 48 | N/A | MEF |
| Key Implementation step | Installed capacity for high-efficiency cogeneration included contracted projects | NW | ERDF | 40 | N/A | MEF |

The indicators selected for the performance framework comply with the specific requirements set out by the Regulation and guidelines. Financial indicators (FI) and output indicators (OI) have been used, as well as relevant implementation steps. A single FI and two OIs (renewables and high efficiency cogeneration) have been provided for operations representing more than a half of the available financial allocation of the axis. For Axis 6, the OI related to renewables represents approximately 38.43% of the total financial envelope, and the OI related to high efficiency cogeneration in industrial consumers represents 29.11%.

The key implementation step (which represents 80% of the final target) was provided to ensure that no funds risk being de-committed, given that previous experience shows such projects have a cycle of 3-4 years. This also explains the zero milestone for OIs in 2018. It is a clear tool to evaluate interim performance. The selected milestones and target values are reasonable and achievable. Thus, the key implementation steps (contracts signed for renewables and high efficiency cogeneration) are fully achievable, considering that individual projects are for relatively small capacity units and of little complexity.

The financial milestone represents 11.75% of the total allocation, whereas the final target is 100% (of EU funds + national co-financing). The proposed approach, which is very prudent, duly considers the threshold set by the n+3 rule (for the milestone) and the financial progress curve of similar projects on CF and ERDF financing at EU level, expecting the bulk of expenditure in the final years of implementation. The milestone targets for the OIs have been set to zero, taking into account the project preparation cycle, which is a very prudent approach.

The performance framework for Priority Axis 7 is provided in the table below:

| Type of indicator | Implementation step, financial, output or result indicator | Measurement unit | Fund | Milestone (2018) | Final target (2023) | Source of data |
| --- | --- | --- | --- | --- | --- | --- |
| Financial | Total amount of eligible expenditure entered into the accounting system of the certifying authority and certified by the authority | euros | ERDF | 12,424,222 | 105,769,712 | CPA |
| Financial | Total amount of eligible expenditure entered into the accounting system of the certifying authority and certified by the authority | euros | CF | 23,440,786 | 187,734,669 | CPA |
| Output indicator | Length of DH network upgraded | Km | ERDF | 0 | 130 | MEF |
| Output indicator | Length of DH network upgraded | Km | CF | 0 | 500 | MEF |
| Key Implementation step | Length of heating network rehabilitated/extended included in public procurement contract signed | Km | ERDF | 130 | N/A | MEF |
| Key Implementation step | Length of heating network rehabilitated/extended included in major project submitted to the European Commission for approval | km | CF | 500 | N/A | MEF |

The indicators selected for the performance framework comply with the specific requirements set out by the Regulation and guidelines. FIs and OIs have been used as well as relevant implementation steps. Axis 7 is a multi-fond Axis, which is justified by the fact that the two SOs are essentially the same type of measure (rehabilitation /upgrading of DH networks), but for projects eligible for different EU funds, ERDF (DH in 7 smaller cities) and CF (DH in Bucharest, also a major project), respectively.

The key implementation step (finalisation of procurement and signing of contract, for 7.1 and the submission of project to the EC, for 7.2) was provided to ensure that no funds risk to be de-committed, given that previous experience shows such projects have a cycle of 3-4 years for OI 7.1, and of 7 years for OI 7.2. This also explains the zero milestone for output indicators in 2018. It is a clear tool to evaluate interim performance. The selected milestones and target values are reasonable and achievable.

The financial milestone represents 11.75% and 12.49% of the total allocation, respectively, whereas the final target is 100% (of EU funds + national co-financing). The proposed approach duly considers the threshold set by the n+3 rule (for the milestone) and the financial progress curve of similar projects on CF and ERDF at EU level, expecting the bulk of expenditure in the final years of implementation. The milestone targets for the OIs have been set to zero, taking into account the project preparation cycle and, in the case of OI 7.2, also in due consideration of major projects' implementation timelines.

The performance framework for Priority Axis 8 is provided in the table below. The table in the LIOP is inconsistent with the financial allocation and must be corrected.

| Type of indicator | Implementation step, financial, output or result indicator | Measurement unit | Fund | Milestone (2018) | Final target (2023) | Source of data |
| --- | --- | --- | --- | --- | --- | --- |
| Financial | Total amount of eligible expenditure entered into the accounting system of the certifying authority and certified by the authority | euros | ERDF | 9,400,862 | 80,031,289 | CPA |
| Output indicator | Length of operational gas pipeline built | Km | ERDF | 0 | 160 | MEF |
| Key Implementation step | Length of operational gas pipeline included in public procurement contracts signed | km | ERDF | 160 | 0 | MEF |

The indicators selected for the performance framework comply with the specific requirements set out by the Regulation and guidelines. FIs have been used and, for 8.2, OI and a relevant implementation step. There is no OI and no relevant implementation step for 8.1. A single FI and one OI (electricity line) have been provided covering 50% of the available financial allocation of the axis. There is an inconsistency of the table and explanations of the performance framework with the total financial allocation for axis 8 (M€ 80 compared to M€ 50, and OI and key implementation step for 8.1. are missing.

The key implementation step was provided to ensure that no funds risk being de-committed, given that previous experience shows such strategic projects have a cycle of 30-60 months. This also explains the zero milestone for output indicators in 2018. It is a clear tool to evaluate interim performance. The selected milestones and target values are reasonable and achievable. Thus, the key implementation steps consist of the successful completion of the procurement process for the two OIs.

The financial milestone represents 11.75% of the total allocation, whereas the final target is 100% (of EU funds + national co-financing). The proposed approach duly considers the threshold set by the n+3 rule (for the milestone) and the financial progress curve of similar projects on ERDF financing at EU level, expecting the bulk of expenditure in the final years of implementation. The milestone targets for the OI have been set to zero, taking into account the project preparation cycle.

Overall, the milestone and target values for the selected indicators are realistic and reasonable.

Conclusions The Performance Framework for Priority Axes 6, 7 and 8 is largely compliant with the Regulation and guidelines. The FI milestones observe the minimum threshold required by the N + 3 rule. The Performance Framework indicators are relevant, clear and measurable. The Performance OIs correspond with and concern the same targets as the OIs. The Performance Framework is based upon the interventions that have a greater than 50% share of the allocation. Each Priority Axis has a FI based on amount of eligible expenditure entered into the accounting system of the certifying authority and certified by the authority. The FI Final targets are set at 100% of the gross allocation. The FI milestones are set at approximately 11.75% of the Final target. The Performance OIs all have a milestone set at 0 and the Final Target is set at 100% of the OI target. The Key Implementation Steps are based upon project contracting rates or major projects submitted to the EC for approval.

# Implementation system

Q7. To what extent the human resources and administrative capacity are adequate to manage the program?

Q8. To what extent the program monitoring procedures and the procedures for collection of data necessary for evaluation are appropriate?

Management system

Currently there is limited data available with respect to the foreseen LIOP management system, including the setup and resources of the MA, Intermediary Bodies (IB) and beneficiaries. However, as per the provisions of the PA, it was decided that the MEF will be the LIOP MA with one single IB being set-up at line ministries level for the energy sector. The institutional framework will be setup by the 3rd quarter of 2015 for accreditation.

The MEF, as future MA, intends, however, to make full use of the experience gained during the 2007 – 2013 period by the MAs for the previous 2007-2013 Transport and Environment Ops. To this extent, the existing MAs have been fully transferred within the MEF structure so that the existing expertise to be further capitalized. Various TAs dedicated to the institutional setup of the new MA system, including development of working procedures is available at MEF level.

While a detailed assessment of the LIOP implementing system can only be undertaken subsequent to the finalisation of the related administrative steps, some positive aspects are worth noting at this stage:

- Setting-up the MA at MEF level should help making the key decision making process in relation to LIOP straightforward and ensuring a good level of political support;

- The institutional experience gained during the previous programming period (2007-2013) should be fully used, as the former sector MAs (Transport and Environment OPs) have been fully integrated within the MEF structure, while the Energy IB will ensure the same role for the 2014 – 2020 period;

At implementation level, it is ascertain fact that the main beneficiaries in the transport sector will remain the companies entrusted with the management of the state-owned road and railways infrastructure (CNADNR and CFR), as in the 2007-2013 programming period. During previous investment programmes (ISPA, IFI, SOPT 2007–2013), the administrative capacity of the beneficiaries have been a major hindrance for the implementation. This drawback should not be underestimated for the current programming period. Addressing this issue requires both dedicated institutional strengthening measures, including human resources development and TA measures for outsourcing some of the activities linked to ESIF projects’ preparation and implementation.

Limited administrative capacity has been identified as a key aspect specifically referred to in both the Council Recommendations for Romania and the NRP. The LIOP acknowledges this issue and provides for measures aiming at improving sector governance in general, while TA targeting directly the LIOP beneficiaries’ administrative capacity can be financed through the dedicated OP TA. Both types of measures are expected to contribute to increased implementation and absorption capacities at the level of CNADNR and CFR.

Reduced administrative burden

As part of its endeavours to support economic development, environmental protection and employment, the EU has developed a complex legal and regulatory framework that serves as a foundation for its policies in all these fields. Despite the progress achieved in all these areas, it became apparent to the EC and the member states that complexity of legislation has a significant influence on the effectiveness of the EU-supported interventions. In this respect, a Better Regulation Strategy was elaborated at EU level in order to streamline the contribution of the EU regulatory frameworks towards meeting the aforementioned strategic development goals. Main objectives of the strategy are:

- Simplifying the existing stock of regulations, with the following indicative measures: simplification of legislation, cutting red tape for businesses, simplification of procedures;

- Increased quality of regulations: substantiation of normative acts and monitoring their implementation, improving transparency and quality of consultations, securing implementation of EU legislation;

- Development of administrative capacity to implement policies on better regulation: improving institutional frameworks, human resources specialisation to draft impact studies.

In Romania, reform efforts within public administration in the last years have been driven, among others, by the acknowledgement of the fact that it is necessary to reduce the excessive administrative burden for the corporate sector, entrepreneurs, non-governmental organisations and citizens, stemming from complex regulations at the level of government institutions. This should in turn result in an improved business environment as a pre-requisite for increase competitiveness. Considering the need to comply with a complex EU legislation, the ESIF regulatory simplification has the potential to provide benefits not just for the private sector, but also for the personnel of the governmental institutions in charge with ESIF implementation.

The transport sector is an interesting example for the potential effectiveness of reduced administrative burden. The sector exhibits several specific characteristics, such as:

- High sensitivity (as compared to other sectors) to economic fluctuations at both country and international level. During recession periods, imports, exports and consumption, which are key variables for the sector performance, are among the first affected.

- Lack of uniformity, mainly triggered by the distinctive features of each transport mode (e.g. road transports have a different nature, other parties involved and require a different approach as opposed to air transport and the same is true for transport by water and rail)

- Whereas transport by water, air and rail account for a limited number of businesses, the road domain is substantially more populated that all the other three together, which explains its top position in the administrative burdens’ hierarchy.

The Transport sector is important for the administrative cost measurement, as it involves obligations for a wide range of Romanian businesses, from road carriers – the largest segment – to naval, inland waterways, rail or air carriers. A relevant example in this respect refers to the issuing of transportation licences. Thus any amendment to transportation regulations influences a wide range of companies. Increasing transport sector’s competitiveness requires joint action by decision-makers at central levels to simplify and clarify the existing sector legislation and actions aiming at preparing future investments that take account of the bottle necks identified by the private sector. Under the circumstances, the simplification of legal framework and procedures impacting over a large number of companies becomes a strategic goal, with long-term implications for the sector and the economy as a whole.

Currently, a TA project benefiting the MEF on reducing administrative burden for the private sector is under implementation. Several key actors from the transport sector, which are legally setup as companies but are publicly owned, such as CNADNR, CFR, METROREX and the airport administrations across Romania are among its beneficiaries. A number of simplification measures are expected to be proposed, which have the potential to reduce the administrative burden on both the implementation system (MA, IBs, CPA), as well as on applicants and beneficiaries.  The outputs from this exercise will be further assessed in the framework of this evaluation if available on time.

# Horizontal principles

Q11. Are the planned measures to promote equality between men and women and to prevent discrimination adequate? Are the planned measures to promote sustainable development suitable?

Sustainable Development

The LIOP points out that the programme aims to promote sustainable development.  A Strategic Environmental Assessment (SEA) accompanies the programme and Environmental Impact Assessments will be carried out at operational level.  The principle of sustainable development is to be incorporated at the level of the specific measures to be undertaken and factors such as waste prevention and biodiversity and ecosystem protection will be considerations within the proposals and tender documentation.

The PA details the sustainability factors that will be considered and prerequisites imposed during the operational phase.  Operations involving construction will have to ensure efficient use of natural resources including the use of recycled materials and minimising waste generation.  Conclusions of Environmental Impact Assessment will be used to ensure compliance with environmental standards and legislation.  Legislation concerning environmental protect and that for protected areas must be adhered to.  Energy efficient measures will be incorporated at the design stage; energy efficiency, water consumption, minimising waste generation and reducing greenhouse gas emissions will form part of the selection criteria when evaluating project proposals.  Innovative use of clean technologies and environmental protection will be encouraged.

For water and waste projects the polluter pays principle will be applied and will be part of the cost benefit analysis.  For the waste management sub-sector the interventions are to promote resource efficiency primarily through recycling.  Other than reducing the need for fresh resources to be utilised to replace those to be discarded as waste there are arguments that, with the necessary infrastructure, recycled materials can be cheaper as a material source for manufacturing than fresh materials.  The headline example oft quoted is for aluminium where only 5% of the energy is required in comparison with processing bauxite ore.  Also the EC have calculated that an additional 400,000 jobs will be created across Europe if the recycling targets are met.  Elimination of non-compliant landfill should reduce soil and groundwater contamination.  There are oblivious social benefits for those living in close proximity to non-compliant landfills in terms of quality of life and perhaps health.

For wastewater collection and treatment the sustainable benefits are to reduce the untreated wastewater being discharged contaminating groundwater and rivers with consequent damage to the ecology and contamination of drinking water supplies.  Hence wastewater treatment preserves natural resources.

The EC report that economists have calculated 3% of the European GDP is lost through biodiversity loss – Bn€ 450 per year.  Therefore it follows that investments in protecting biodiversity are sound and deliver a substantial return.

Studies have shown the deleterious effects on health cased by air pollution.  Not only is there a ‘value’ of suffering to be considered but there are also economic consequences; loss of productivity and the health treatment costs.  The same arguments can be put for the problems arising from contaminated drinking water.

The raison d'être given in the LIOP for flood and coastal erosion prevention and protection is economic – reducing the resulting economic losses.

Gender Equality and Anti-discrimination

The LIOP notes that infrastructure projects by their nature have a ‘reduced extent’ as to equal opportunities, non-discrimination and gender equality.  Although it is obligatory that gender mainstreaming is part of all EU financed initiatives the Guidance on Ex-ante Conditionalities indicates that for environmental infrastructure this does not apply. Specific examples are given for meeting the waste sector acquis where gender equality law does not apply because of the limited impact of the specific objectives and for diversity protection were anti-discrimination law does not apply for the same reason.  The same logic can be extended to all of the environmental infrastructure proposals.  The only exception from this in the environment section of the LIOP is the support from emergency services where gender equality and anti-discrimination needs to be within the specific applicable projects.  The PA includes a number of provisions and intentions in the areas of education and training which are applicable.  Any constructions intended for public assess should be compliant with the regulations.

For the interventions in waste management and water there is a social dimension.  The community at most risk from negative effects of inadequate water supply and wastewater treatment are more likely to be the less advantaged.  The provision is now being extended to smaller more rural communities and there are studies showing the heightened occurrence of ill health and its attribution to unclean drinking water and its contamination by untreated wastewater.  The PA mentions in passing poorer neighbourhoods and their proximity to the existing non-compliant landfill.  Removing these will have a disproportionate benefit for those residents.

# Strategic Environmental Assessment

Q12: Which are the significant effects on the environment, likely to be generated by the programme that must be taken into consideration for its elaboration?

Current status of the evaluation question and main intermediary findings The answer to this question will be included in the Sustainability Report to be produced in the framework of the ex ante evaluation as part of the Strategic Environmental Assessment of the Programme. The activities developed in the framework of the SEA so far have been: Exposing the contents and the main objectives of LIOP as well as identification of national plans and programmes, strategies, relevant to LIOP priority axes and activities; The assessment of the actual environmental situation, covering: definition of the area covered by the SEA, collection of baseline environmental information on the state of the environment and natural resources of the area, the interactions between these and the main development objectives supported by the LIOP, as well as the likely evolution in the case of non-implementing the proposed OP; Establishing the relevant environmental objectives for LIOP, identifying measures for preventing the possible negative effects and indicators for monitoring of the possible significant environmental impacts of LIOP; Participating at the first and second Working Group meetings and integrating of the observations and comments of the WG representatives into the environmental report; Review of the LIOP according to relevant regional, national and EU environmental policies and legislation; Assessment of the environmental implications of the development priorities within the LIOP and the degree of environmental integration in the LIOP objectives, priorities, targets and indicators.

A strategic environmental evaluation (SEA) of the LIOP is currently underway according to the requirements of the Romanian legislation (Government Decision 1076/2004) which transposes Directive 2001/42/EC regarding the assessment of effects of certain plans and programmes on the environment.

The main stages of the elaboration of LIOP Environmental Report are presented in the following scheme:

Figure 1: Stages of development of the Environmental Report

Specifically, the SEA consists of the following main steps:

- Assessment of the actual environmental situation, covering: definition of the area covered by the SEA, collection of baseline environmental information on the state of the environment and natural resources of the area, the interactions between these and the main development objectives supported by the LIOP as well as the likely evolution in the case of non-implementing the proposed operational programme (so called “alternative 0”, the one in which the LIOP would not be implemented);

- Identification of the environmental objectives, established at national, EU or international level, that are relevant to the operational programme, as well as the way in which these objectives and any environmental considerations were taken into account during the operational programme elaboration;

- Assessment of the environmental implications of the development priorities within the LIOP, as well as the degree of the environmental integration in the programme’s objectives, priorities, targets and indicators. Also, will be listed and assessed the positive and negative impacts deriving from the implementation of the LIOP proposed measures;

- Proposing measures to prevent, reduce /eliminate or compensate, as completely as possible, any adverse effect on the environment deriving from the implementation of the OP;

- Identification of alternatives (a comparison between the final version of LIOP with previous versions), by ensuring that environmental objectives and priorities are fully integrated into the LIOP draft, analysing the initiatives to be funded and the main alternatives for achieving the given development objectives;

- Establishing indicators for monitoring of the possible significant environmental impacts of LIOP;

- Integration of the SEA findings into the final drafting of the LIOP.

The first notification was submitted by MEF to MECC on 28th of January 2014. On 11th March 2014, the MECC communicated to the MEF the decision to start the Environmental Assessment (EA) for POIM 2014-2020, based on the requirements of GD 1076/2004, through letter MECC 114884, 114978/OP/11.03.2014. Through the same letter the structure of the Working Group was communicated.

The first Working Group took place on the 31st of March 2014, where the stage of the operational programme elaboration (thematic objectives, priority axes, etc.), the Financial Plan (2014-2020), the detailed specific objectives, the elaboration timing of LIOP were presented. Also, the SEA expert presented the main aspects related to the SEA, the detail level of the assessment, the assessment steps, the environmental aspects and objectives, as well as the relation to other national plans and programs related to the environment (biodiversity, waste, contaminated sites, flood, etc.). The expert noted that an integrated assessment will be done, with analysis focusing on the specific objectives.

In the second Working Group hold on the 19th of May 2014, there was a presentation of the new version of the LIOP and the main elements which were modified. Also, important topics of discussion were: validation of the relevant environmental objectives list (taking into account the proposals submitted by the representative of the Ministry of Health), the Appropriate Assessment for LIOP (according to Art. 6 of the Habitats Directive provisions), the completion of the major projects list, as well as the transboundary effects of LIOP. The SEA expert presented the draft version of the Environmental Report.

The relevant environmental objectives were presented and agreed within the working group. The main relevant environmental objectives refer to the following environmental aspects: biodiversity, population health, soil, water management, air quality and climate changes, climatic factors, material values, cultural heritage preservation, landscape preservation, energy efficiency, sustainable transport, waste management, conservation/efficient use of natural resources and raising public awareness on environmental issues.

During the second working group was agreed that, based on the existing information, the SEA procedure will be continued with the Appropriate Assessment procedure.

The environmental impacts of the proposed LIOP draft activities were assessed, in relation to the established environmental relevant objectives. While the Priority Axes 3, 4, 5, 6, 7 and 8 are expected to have, mostly, positive impacts, the Priority Axes 1 and 2 were found to have potential negative influence especially on the biodiversity and natural landscape.

The entire SEA analysis is structured on environmental aspects, which are the backbone of the analysis: an actual analysis with the formulation of an objective, of measures and indicators for each relevant environmental aspect, especially for those environmental objectives for which it is possible to appear significant effects deriving from LIOP implementation.

A second draft of the Environmental Report, integrating all the comments and sugestions of the 2nd working group was submitted to MEF and working group members on 6th of August 2014.

Currently MEF is conducting the procedure for selecting a consultant to conduct the Appropriate Assessment (AA) study. It is expected that the AA report will be submited to the MECC until 1st of October. The conclusions of the AA will be included in the Environmental Report.

To conclude, the activities developed in the framework of the SEA so far have been:

- Presentation of the contents and the main objectives of LIOP, as well as identification of other national plans, programmes and strategies, relevant to LIOP priority axes and activities;

- The assessment of the actual environmental situation, as well as the likely evolution in the case of non-implementing of the proposed operational programme;

- Identification of the environmental objectives, established at national, EU or international level, that are relevant to the OP, as well as the way in which these objectives and any environmental considerations were taken into account during the operational programme elaboration;

- Assessment of the potential environmental effects of the development priorities within the LIOP, as well as the degree of the environmental integration in the programme’s objectives, priorities, targets and indicators;

- The identification of measures to prevent, mitigate or compensate, as completely as possible, any adverse effect on the environment deriving from the implementation of the operational programme;

- Assessment of alternatives, by ensuring that environmental objectives and priorities are fully integrated into the draft LIOP;

- Establishing indicators for monitoring of the possible significant environmental impacts of LIOP;

- The review of the LIOP according to relevant regional, national and EU environmental policies and legislation;

- Participating at meetings with the representatives of MEF;

- Participating at the first and second Working Group meetings and integrating the observations and comments of the working group representatives into the Environmental report.

# Annex 1 – Previous recommendations

| Transport |  |
| --- | --- |
| Provide a clear prioritization ranking for the infrastructure-related investment to be financed under LIOP in consideration of the following layers: TEN-T Core Network Corridors; TEN-T Core Network sections outside the Corridors; TEN-T Comprehensive Network Connections to TEN-T. This recommendation applies to all transport modes to be addressed under LIOP and prioritization should be also reflected in the financial allocations per Priority Axes /Specific Objectives. | Partially adopted |
| In view of concentrating ESF intervention so that to achieve most effective results, the MEF should carefully assess the possibility of limiting LIOP interventions to TEN-T only. In particular, it is highly doubtful whether ports and railway outside TEN-T are worth financing under this Programme; | Not adopted |
| Allow for the financing of TEN-T Comprehensive Network under Priority Axis 2; | Adopted |
| Provide for a common strategic approach with interventions foreseen under CEF. | Not adopted |
| Ensure consistency between the Development Needs and Funding Priorities (at PA level) by: - Considering supplementary development needs (increased mobility and transport safety); - Restructuring the list of funding priorities, based on the more detailed recommendations in this respect included within the draft Evaluation Report; | Not adopted |
| Specific Objectives under Priority Axis 1 should be expressed in terms of public policy objectives such as “increase mobility on TEN-T” (for roads) or “re-balance the modal share” (for rail and naval); | Adopted |
| If a decision is taken to finance TEN-T infrastructure only under LIOP, Priority Axis no. 2 and all associated Specific Objectives should be totally removed. Otherwise, reformulate Specific Objectives no. 2.3 and 2.4 which are not currently tackling regional mobility improvement. | Partially adopted |
| Limit the foreseen financing for airports to safety and environment protection measures only. | Not adopted |
| Provide a more specific formulation for S.O no. 3.4, or split the foreseen actions under other relevant Specific Objectives. | Partially adopted |
| Reformulate Result Indicators no. 1.1, 1.2, 2.1 and 2.2 so that to address the entire eligible network and not the particular sections receiving financing only (“Time savings on TEN-T” rather than “Time savings on the finalized sections”); | Adopted |
| The result indicators associated with railway-related specific objectives are not entirely reflecting the change sough. Other indicators like “Rail transport market share” should be considered; | Partially adopted |
| Result indicators associated with S.O. no. 2.3 and 2.4 should be reformulated so that to reflect the change sought. However, no suggestion might be provided in this respect, as the opportunity of financing airports and ports outside TEN-T under LIOP is itself questionable and the associated Specific Objectives have been improperly formulated. | Partially adopted |
| Result indicator associate with S.O. no. 3.4 is rather vague. No suggestion could be provided in this respect, whereas the change sought through this specific objective is itself unclear. | Partially adopted |
| Result indicators associated with S.O. 9.2 are only indirectly reflecting the change sought (mobility improvement). It would be, however, better to maintain the proposed indicator (“the share of underground transport in Bucharest Ilfov region”) and to reformulate the Specific Objective in terms of “increasing the share of public transport in Bucharest Ilfov region”. | Partially adopted |
| Provide baseline and target values for both result and output indicators; | Adopted |
| Provide information in respect of the data source and monitoring arrangements; | Partially adopted /work in progress |
| Part of the actions foreseen under S.O. no. 1.2, 2.2 and 9.2 are not being covered by the selected output indicators. Depending on the share such actions will have, new output indicators might be considered. | Partially adopted |

| Environment |  |
| --- | --- |
| More references should be provided re Europe 2020 and national strategy | Adopted |
| Paragraph 2 implies that the rehabilitation of historically polluted sites, air quality improvement and protection / conservation of biodiversity are obligations under the Accession Treaty. This should be corrected | Adopted |
| The linkage between the rehabilitation of historically polluted sites and the environmental acquis is a little tenuous and a different approach may need to be adopted | Adopted |
| If the need to meet acquis obligations is cited as a strategic reason then the Noise and INSPIRE Directives should be included. | Partially adopted |
| There is no case presented as to why the investments ‘are necessary for sustainable development and to increase long-term competitiveness. Infrastructure and basic services will be developed and improved, while creating new jobs.’ This could be developed further. | Adopted |
| Regarding water and waste is a little unclear and, as presented, suggests that it is the institutional framework that requires investment. Infrastructure investment for water and waste were foreseen on Accession as long term developments and funding under 2014 – 2020 would be needed. In addition there are new acquis requirements. | Adopted |
| The case to be made for biodiversity protection is straightforward; Romania has a large area and variety of biogeographical habitats and variety of flora and fauna. Preventing biodiversity loss is a Europe 2020 ‘Flagship Initiative’ under ‘sustainable growth’ | Adopted |
| The National Strategy for Climate Change is the only national strategy referred to in the section. If no relevant national strategies can be cited then the, somewhat dated, National Sustainable Development Strategy Romania 2013 - 2020 – 2030 can be cited. | Strategic references added |
| The case for climate change being the cause of flooding, coastal erosion and forest fires seems somewhat overstated. More emphasis should be put on the need for ‘risk prevention and management’ to use the Thematic Objective formulation. | Partially adopted |
| The paragraph concerning risk management and emergency response should be re-formulated. A brief description of the current situation and the resulting short-comings followed by what is needed to address the issues. | Adopted |
| The explanation for PA4 reads ‘Priority Axis 4 covers two categories of regions: the less developed correspondingly more developed (Bucharest-Ilfov)’ however the tables under the Investment Priorities state the categories being ‘less developed’ i.e. not Bucharest – Ilfov | PA content changed |
| PAs under ERDF should be limed to a single category of region | Adopted |
| It is doubtful that the Investment Priority ‘Supporting investments in climate change adaptation, including ecosystem-based approaches’ can be construed to include addressing coastal erosion. Consideration should be given to including this under the Thematic Objective ‘Protecting the environment and promoting resource efficiency’ and the Investment Priority ‘conserving, protecting, promoting and developing natural and cultural heritage’. | PA content changed |
| The 2 Specific Objectives for waste management are confusing and confused and should be clarified | Adopted |
| For biodiversity ‘Monitoring’ implies budgetary support. It should be made clearer if this is to survey and/or establish a monitoring system. (although not within the remit of this exercise the Expected Results and Indicators do not reflect the Specific Objective or the alternative given). | Clarified |
| For Air quality the formulation of the Specific Objective is somewhat clumsy. The description states ‘may be need’, in fact there is a need. Also there is a related requirement for reporting under the INSPIRE Directive which could benefit of support and could be included under a separate Specific Objective. | Adopted |
| For floods the proposed interventions cannot prevent climate change. The Specific Objective should reflect reducing the risk of harm to people and damage to their assets from flooding. | Adopted |
| For disaster response the assumption is that the Specific Objective refers to natural disasters / crises – earthquake, flooding. If so this is not expressed clearly as it ostensibly also encompasses more routine responses by the emergency services – ambulance, fire, police. | Clarified |
| The text in not complete. Most information is presented in the first 2 Sections (100 pages out of a 120 pages in total). | Corrected |
| The Results Indicators (one each for wastewater and drinking water) (changed from the 1st OP draft) concerned increased living standards resulting from wastewater collection. While this is correct, particularly for drinking water and health implications, establishing baselines and targets would be difficult to establish and monitor. Therefore it is suggested to base the results indicators on compliance with the Directives and Accession Treaty commitments. | Adopted |
| For water whereas the extent of the interventions can be calculated for any given budget the number of communities or population with need was unclear. | Clarified |
| For waste the overlap / confusion between the 2 Specific Objectives in the 1st OP draft remained. If the 2 Specific Objectives were to remain the evaluators suggested how these could be formulated as to avoid the confusion / overlap. The completion of the nationwide integrated waste management provision is a major part of the exercise and this should be quantified in the Output target. | Re-formulated |
| For biodiversity as formulated the Specific Objects and Results indicators are unclear. However the thrust of the intervention is straightforward; to complete the management plans for the Natura 2000 network and begin to support the implementation of some plans. The evaluators proposed an alternative formulation partly based on the relevant EC guidance. This formulation would embrace the diversity of actions potentially to be supported. The Results indicator target should be the number of management plans drafted and the Output target the difference between that and the current baseline of drafted management plans. | Re-formulated |
| For the decontamination of historically polluted land the evaluators made proposals as to strengthening the formulation of the Specific Objective and Results indicator. Further clarification was required in respect of the nature of the polluted sites. | Adopted |
| For floods as presented the intervention logic is in places too vague and in other too specific. The evaluators proposed that this should be reformulated as to express the intervention in terms of preventing harm and damage caused by floods. Indicators can be formulated on the basis of comparisons with historical losses and the number of population or communities to be served by flood prevention measures. | Adopted |
| For coastal erosion that the Results and Target indicators should be based on the length of coastline currently at risk and the target length to be protected. | Partially adopted |
| At present horizontal issues relating to the intervention are dispersed throughout the report. Also some justification is included as part of the Specific Objectives, this should be within the relevant section. | Adopted |
| There has been some disruption caused by the changes to the Priority Axis and reorganization of the allocation. An obvious consequence has been the removal of the target values; these need to be reconsidered. More attention needs to be given to the precise wording; there are instances where there is a risk of misinterpretation. | Adopted |
| Following further changes to the content of the PAs and Specific Objectives the formulation of the Specific Objectives and Results could be improved in terms of presentation, the aims and the change expected could be expressed more clearly. | Adopted |
| Linkages with other interventions should be clarified / made more explicit as to the contributions to achieving the Results. | Partially |
| Further detail should be provided as to water and waste pricing to demonstrate the sustainability of the proposed measures. | Partially |
| The Results (Tables 3) should be disentangled from contextual and justification discussion and made more succinct. | Adopted |
| For biodiversity the Result should be made more explicit and less a summation of the actions. | Adopted |
| For floods, drought and coastal erosion the Specific Objective should be made more specific. (Although not imperative, the measures would seen to relate to Investment Priority b ii rather than b i, this could help in formulating the indicators and targets) | Not adopted |
| There are no actions proposed for drought. Either actions should be included or consideration given to its continued inclusion. | Adopted |
| The formulation of the Specific Objective and subsequent intervention logic for disaster response revolves around response time. This is not the thrust of the intervention and further consideration should be given to this formulation. (see discussion in report main body) | Not adopted |
| The formulation of the single Specific Objective for floods and coastal erosion creates difficulties with formulation a single result. A different approach is suggested to lead the way to formulating indicators as to the number of population with increased protection (or geographical area) and the extent of coastline protected. | Partially adopted |
| For waste the Specific Objective, Results and corresponding indicators should be reformulated as to include the provisions of non-compliant landfill closure and increasing compliant landfill capacity. | Adopted |
| For Waste it should be made clear that the focus is on municipal solid waste management. | Adopted |
| For biodiversity a caveat should be introduced to the Result that the intervention is expected to improve the conditions for favourable conservation status (it cannot be guaranteed as there are other possible influences). | Formulation changed |
| For biodiversity the Result and Output Indicators should be more specific as to the preparation of management plans and their implementation (if this is the sole intent) | Adopted |
| For biodiversity the description of the Actions should be clarified as to whether they are or not integral to the preparation of management plans or their implementation. | Clarified |
| For Air Quality Monitoring the Results Indicator should be further simplified as to acquis compliance (Directive 2008/50/EC and reporting of air quality in conformity with INSPIRE) | Formulation changed |
| For Floods and Coastal Erosion the Specific Objective would be clearer if the phenomena of floods and coastal erosion were specified rather than grouped as ‘main risks’ (posed by climate change). | Partially adopted |
| For Floods and Coastal Erosion a more specific Output Indicator should be formulated for Costal Erosion i.e. the extent of the proposed works. | Adopted |
| For disaster response the Output Indicators should reflect the envisaged training (e.g. number of persons trained) and the upgrading of the incident command centre as well as the existing targets. | Training no longer foreseen |
| Additional population served by improved wastewater treatment in projects submitted to approval to the EC (as proportion of the final target) | Adopted |
| The Performance Framework Indicator values need to be reconciled with the Results and Output Indicators given in Tables 3 and 5. | Adopted |
| The Key Implementation Steps for Priority Axis 3 need to be clarified (e.g. Population to be served by drinking water supply through projects submitted to the EC as a proportion of the final target). | Adopted |

| Energy |  |
| --- | --- |
| Improve and update references to existing EU and national strategies (EU 2020, amendments to legal framework, existing policy on cogeneration and renewables etc) | Partially adopted |
| Establish target values for output and result indicators, based on average unit costs, budgets available and baselines | Adopted |
| Properly reference data sources for estimates of results and assumptions for calculations | Partially adopted |
| Use result and output indicators that are more clearly related to Europe 2020 targets and more easily monitored (6.2, 6.3, 6.4, 8.1, 8.2) | Adopted |
| Clarify contributions of SOs to reaching broader output targets (7.1, 7.2, 6.2, 6.3, 6.4) | Partially adopted |
| Narrow down interventions in 6.1 to targets that have not been achieved by existing policy (less used renewable sources) | Adopted |
| Linkages with other existing and proposed policy interventions should be clarified / made more explicit as to the contributions to achieving the Results (renewables, cogeneration, monitoring of electricity distribution for industrial consumers) | Partially adopted |
| Clearer definition of Specific Objectives - 6.2, 6.3, 6.4 | Adopted |
| Clearer formulation of results to capture change sought in the case of demonstrative projects - capacity building vs contribution to energy efficiency targets 6.2, 6.3 | Adopted |
| Improve the presentation of interventions, as well as justification of the priority of interventions in 6.2, 6.3 and 6.4 to reaching overall energy efficiency targets | Partially adopted |
| Use sources for result indicators that are easily monitored (INS and Eurostat instead of estimations based on technical characteristics of investments such as specific CO2 or fuel savings) | Adopted |
| Clearer formulation of result for 8.1 to capture contribution to renewables integration | Adopted |
| Clear formulation of result 8.2 to ensure that capacity increase refers to interconnections | Adopted |

# Footnotes

Halve the use of ‘conventionally’-fuelled cars in urban transport by 2030 and phase them out in cities by 2050; shift 30% of road freight over 300 km to other modes and more than 50% by 2050; complete a European high-speed rail network by 2050 and maintain a dense Railway Network in all MS, with the aim of having the majority of medium-distance passengers using train by 2050; a fully functional and EU-wide multimodal TEN-T “Core Network” by 2030, with a high quality and capacity network by 2050 and a corresponding set of information services; connect all core network airports to the rail network (preferably high-speed) by 2050; deployment of intelligent transport management system (SESAR, ERTMS, ITS, RIS, Galileo, etc.) by 2020; halve the road transport related casualties by 2020 and move close to zero by 2050.

Strategy’s specific objectives include modernisation and /or construction of new inter-modal terminals and associated infrastructure, improving the quality of inter-modal transport services and implementation of a planning, monitoring and management system for the inter-modal transport.

http://mt.ro/web14/documente/strategie/memorandumuri/memo_cefv2.pdf

Draft dated 13 June 2014

Draft dated March 2014 from the MARD website (http://www.madr.ro/docs/dezvoltare-rurala/programare-2014-2020/programe/Programul-National-de-Dezvoltare-Rurala-2014-2020-proiect.pdf)

As reported in State of the Environment. EUROSTAT figures differ but it is understood that the EC will accept the Romanian reporting methodology.  The LIOP reports NEPA figures of 7.3% for preparation for reuse and recycling of municipal waste.  This is one of several calculations and very different to that reported by Eurostat.

http://www.fonduri-ue.ro/res/filepicker_users/cd25a597fd-2/rezultate/std_abs/Raportare_PO_31.iulie.2014.pdf

http://www.ampost.ro/fisiere/pagini_fisiere/CNADNR.pdf

http://www.ampost.ro/fisiere/pagini_fisiere/CFR.pdf

http://mt.ro/web14/documente/strategie/memorandumuri/memo_cefv2.pdf

http://mt.ro/web14/strategia-in-transporturi/master-plan-general-transport/documente-master-plan

There are around 600 large consumers.

For example, the SOP-T financed the construction of four motorway sections on Orastie – Sibiu TEN-T sector, by using the design & build approach, with a contractual deadline for completion of 22 months. Three out of the four have been already finalised, yet with an 8-months delay. The fourth is still under construction, because of unexpected technical and legal difficulties, but it should be completed in less than 48 months overall.

For example, traffic decreased significantly on Timisoara Airport in the last 2 years after one air carrier ceased operations.

# Text boxes

1. The assessment of the actual environmental situation

Development Need

Thematic Objective 6 Protecting the environment and promoting resource efficiency

3. Relevant environmental objectives

4. Alternative “0”

LIOP

2014 - 2020

5. Assessment of the potential effects of the objectives and measures

6. The likely evolution of the environmental state

7. Measures to prevent / reduce / compensate the adverse effects

8. Monitoring program of the effects

9. Environmental Report